North American Energy Standards Board

1301 Fanin, Suite 2350, Houston, Texas 77002

Phone:  (713) 356-0060, Fax:  (713) 356-0067, E-mail: naesb@naesb.org
Home Page: www.naesb.org

	NORTH AMERICAN ENERGY STANDARDS BOARD
2005 ANNUAL PLAN – RETAIL GAS QUADRANT



	
	Item Number & Description 
	Completion


	Subcommittee

Assignment

	1
	Billing & Payment Datasets and Models

Develop datasets and models to support the Billing & Payment model business practices.

Status: Pending, Discussion Underway
	1st Qtr

2005
	BPS 

	2
	Market Participant Interactions

Develop model practices to support interactions between Distribution Companies and/or registration agents and Suppliers, such as supplier registration processes, governing documents, and roles and obligations of both Distribution Company and/or registration agent and Supplier (e.g. content and framework of governing documents or orders).
Status: Trading Partner Agreement Discussion Underway; Otherwise Complete
	1st Qtr.

2005
	BPS

	3
	Customer Information

Develop practices for exchanging customer information necessary for interactions prior to enrollment and billing, i.e., customer authorization procedures identifying types of customer information necessary for pre-enrollment activities, and methodologies for exchanging information.
	1st Qtr.

2005
	BPS

	4
	Customer-Utility Billing

Develop practices for the utility to provide billing information electronically. 
	2nd Qtr.

2005
	IR

	5
	Distribution Company – Supplier Disputes

Develop dispute resolution procedures applicable to differences between Distribution Companies and Suppliers.
	3rd Qtr.

2005
	BPS

	6
	Customer Enrollment, Switching & Dropping

Develop practices for submitting and receiving, processing and fulfilling a customer’s request to enroll with or leave a supplier (including suppliers dropping customers) and for maintaining current customer account information, and for notifying affected parties.
	3rd Qtr.

2005
	BPS

	7
	Examine Wholesale Gas Quadrant Non-EDM Standards

Review NAESB Wholesale Gas Quadrant Non-EDM manuals to determine whether the standards within should be modified and/or adopted for use in the Retail Quadrants.
	4th Qtr.

2005
	BPS

	8
	Customer Inquiries

Develop procedures for responding to customer inquiries directed to Distributors and/or Suppliers and for notification of the other party.
	2006
	BPS

	9
	Supplier Certification
Develop practices for Distribution Companies to register/certify new Suppliers when they seek to begin doing business in the Distribution Company’s service area.

	4th Qtr.

2005
	BPS

	
	Retail Gas Business Practice Inventory Task Force
	
	

	
	


	
	

	
	Technical Electronic Implementation Subcommittee
 

	
	


	

	

	10
	Technical Electronic Implementation Standards – Billing & Payments

Status: Pending, Discussion Underway
	1st Qtr. 

2005
	Technical Electronic Implementation

	
	


	

	

	11
	Quadrant EDM

Work jointly with the WGQ and RGQ to establish a common format for Quadrant-specific EDM (QEDM) Books.

Status: Pending, Discussion Underway
	1st Qtr.

2005
	Technical Electronic Implementation

	
	

	
	

	12
	Technical Electronic Implementation Standards – Customer Information

Status: Dependent on completion of Item 3
	2nd Qtr.

2005
	Technical Electronic Implementation

	14
	Technical Electronic Implementation Standards – Customer Enrollment and Switching

Status: Dependent on completion of Item 6
	4th Qtr.

2005
	Technical Electronic Implementation


	
	
	
	

	
	

	

	

	
	Provisional Activities
	
	

	
	Review security standards as may be deemed necessary; Public Key Infrastructure (PKI).
	
	

	
	“Energy Day” Standard - including assessment of changes to existing NAESB standards.
	
	

	
	Program of Standards Maintenance & Fully Staffed Standards Work

	
	

	
	Business Practice Requests 
	Ongoing
	Assigned  by the EC on a request by request basis

	
	Information Requirements and Technical Mapping of Business Practices
	Ongoing
	Assigned  by the EC on a request by request basis

	
	Ongoing Interpretations for Clarifying Language Ambiguities 
	Ongoing
	Assigned by the EC on a request by request basis

	
	Ongoing Maintenance of Code Values and Other Technical Matters
	Ongoing
	Assigned by the EC on a request by request basis

	
	Ongoing Development and Maintenance of Definitions
	Ongoing
	Glossary Subcommittee








� As outlined in the NAESB Bylaws, the RGQ will also address requests submitted by members and assigned to the RGQ through the Triage Process.


� Dates in the completion column are by end of the quarter for completion by the assigned committee.  The dates do not necessarily mean that the standards are fully staffed so as to be implementable by the industry, and/or ratified by membership.  If one item is completed earlier than planned, another item can begin earlier and possibly complete earlier than planned.  There are no begin dates on the plan.


� This is an ongoing item designed to serve as a resource to other RGQ subcommittees.


� The TEIS is assigned the completion of any technical work forwarded to them by the business development subcommittees ideally one quarter after receipt of forwarded work.


� 	This work is considered routine maintenance and thus the items are not separately numbered.





NAESB Retail Gas Quadrant 2004 Draft Annual Plan 
Revised and Approved by the NAESB Executive Committee August 25, 2004

