[image: image1.png]0

I

0



North American Energy Standards Board

1301 Fannin, Suite 2350, Houston, Texas 77002

Phone:  (713) 356-0060, Fax:  (713) 356-0067, E-mail: naesb@naesb.org
Home Page: www.naesb.org

	NORTH AMERICAN ENERGY STANDARDS BOARD
2004 ANNUAL PLAN – RETAIL GAS QUADRANT



	
	Item Number & Description 
	Completion


	Subcommittee

Assignment

	1
	Billing & Payment Datasets and Models

Develop datasets and models to support the Billing & Payment model business practices.

Status: Pending, Discussion Underway
	1st  Qtr

2005
	Customer Processes 

	2
	Market Participant Interactions

Develop model practices to support interactions between Distribution Companies and/or registration agents and Suppliers, such as supplier registration processes, governing documents, and roles and obligations of both Distribution Company and/or registration agent and Supplier (e.g. content and framework of governing documents or orders).
Status: Trading Partner Agreement Discussion Underway; Otherwise Complete
	1st  Qtr.

2005
	Supplier-Utility Interface

	3
	Customer Information

Develop practices for exchanging customer information necessary for interactions prior to enrollment and billing, i.e., customer authorization procedures identifying types of customer information necessary for pre-enrollment activities, and methodologies for exchanging information.
	1st  Qtr.

2005
	Customer Processes 

	4
	Distribution Company – Supplier Disputes

Develop dispute resolution procedures applicable to differences between Distribution Companies and Suppliers.
Status:  Complete
	3rd Qtr.

2004
	Supplier-Utility Interface

	5
	Customer Enrollment, Switching & Dropping

Develop practices for submitting and receiving, processing and fulfilling a customer’s request to enroll with or leave a supplier (including suppliers dropping customers) and for maintaining current customer account information, and for notifying affected parties.
	4th Qtr.
2005
	Customer Processes

	6
	Examine Wholesale Gas Quadrant Non-EDM Standards

Review NAESB Wholesale Gas Quadrant Non-EDM manuals to determine whether the standards within should be modified and/or adopted for use in the Retail Quadrants.
	Ongoing
	Supplier-Utility Interface

	7
	Customer Inquiries

Develop procedures for responding to customer inquiries directed to Distributors and/or Suppliers and for notification of the other party.
	2005
	Customer Processes

	8
	Supplier Certification
Develop practices for Distribution Companies to register/certify new Suppliers when they seek to begin doing business in the Distribution Company’s service area.

	2005
	Supplier-Utility Interface

	
	Retail Gas Business Practice Inventory Task Force
	
	

	9
	Inventory Existing Natural Gas Practices within States

Conduct inventory of existing natural gas practices in various states.

Status: Underway
	
	Retail Gas Business Practice Inventory Task Force

	
	Technical Electronic Implementation Subcommittee
 

	10
	TEIS Subcommittee Process

Establish a subcommittee process for the processing of standards released by other quadrant subcommittees, including interfaces with other subcommittees (e.g. CPS, SUIS, Information Requirements (IR), etc), receipt of standards, completion of required inputs (e.g. data dictionaries, etc), and identification of required outputs (e.g. X12 standards, QEDM book components, etc).

Status: Complete
	1st Qtr.

2004
	Technical Electronic Implementation

	11
	Technical Electronic Implementation Standards – Billing & Payments

Status: Pending, Discussion Underway
	1st Qtr. 

2005
	Technical Electronic Implementation

	12
	Electronic Transport

Work jointly with the WGQ EDM subcommittee and the RGQ TEIS subcommittee to establish standards for the NAESB Internet Electronic Transport.
Status: Complete
	2nd Qtr. 

2004
	Technical Electronic Implementation

	13
	Quadrant EDM

Work jointly with the WGQ and RGQ to establish a common format for Quadrant-specific EDM (QEDM) Books.

Status: Complete
	4th Qtr.

2004
	Technical Electronic Implementation

	14
	Technical Electronic Implementation Standards – Customer Enrollment and Switching

Status: Dependent on completion of Item 5
	2005
	Technical Electronic Implementation

	15
	Technical Electronic Implementation Standards – Customer Information

Status: Dependent on completion of Item 3
	2005
	Technical Electronic Implementation


	
	Gas-Electric Scheduling Activities
	
	

	16
	Status Report on Gas-Electric scheduling coordination issues.

Status: Complete
	3rd Qtr. 

2004
	Gas-Electric Coordination TF

	
	Provisional Activities
	
	

	
	Review security standards as may be deemed necessary; Public Key Infrastructure (PKI).
	
	

	
	“Energy Day” Standard - including assessment of changes to existing NAESB standards.
	
	

	
	Program of Standards Maintenance & Fully Staffed Standards Work

	
	

	
	Business Practice Requests 
	Ongoing
	Assigned  by the EC on a request by request basis

	
	Information Requirements and Technical Mapping of Business Practices
	Ongoing
	Assigned  by the EC on a request by request basis

	
	Ongoing Interpretations for Clarifying Language Ambiguities 
	Ongoing
	Assigned by the EC on a request by request basis

	
	Ongoing Maintenance of Code Values and Other Technical Matters
	Ongoing
	Assigned by the EC on a request by request basis

	
	Ongoing Development and Maintenance of Definitions
	Ongoing
	Glossary Subcommittee








� As outlined in the NAESB Bylaws, the RGQ will also address requests submitted by members and assigned to the RGQ through the Triage Process.


� Dates in the completion column are by end of the quarter for completion by the assigned committee.  The dates do not necessarily mean that the standards are fully staffed so as to be implementable by the industry, and/or ratified by membership.  If one item is completed earlier than planned, another item can begin earlier and possibly complete earlier than planned.  There are no begin dates on the plan.


� This is an ongoing item designed to serve as a resource to other RGQ subcommittees.


� The TEIS is assigned the completion of any technical work forwarded to them by the business development subcommittees ideally one quarter after receipt of forwarded work.


� 	This work is considered routine maintenance and thus the items are not separately numbered.





NAESB Retail Gas Quadrant 2004 Draft Annual Plan 
Revised by the NAESB Executive Committee November 17, 2004

