[image: image1.png]0

I

0



North American Energy Standards Board

1301 Fannin, Suite 2350, Houston, Texas 77002

Phone:  (713) 356-0060, Fax:  (713) 356-0067, E-mail: naesb@naesb.org


Home Page: www.naesb.org

June 13, 2007
TO:
NAESB DSM-EE Distribution List  -- Updated
FROM:
Rae McQuade
RE:
Meeting Decisions and Assignments from DSM-EE Meeting, May 24, 2007 – Volunteers, Background Documents, Status
1st Phase Scope:
The scope of the first phase of NAESB DSM-EE work to develop model business practices and business practice standards was refined into two areas that would address common elements and scope to assess load impacts of demand side resources.  The original scope was defined in the NAESB April 11 meeting as:  A phased approach with a scope to develop business practices to support measurement and verification of energy savings and peak demand reduction from both a wholesale and retail electric market perspective, addressing quantities – not prices.
	Wholesale Effort:  Develop wholesale market business practice standards for M&V of the contributions by demand resources, as applied to ISOs, Wholesale Markets and state level control areas, and focused on energy, capacity, ancillary services, emergency as applied to the wholesale market or its equivalent.

	Task
	Volunteers
	Resource Documents (all posted, “w#” in the link name indicates the order in which the paper is posted on the web site)
	Approach/Status

	1
	Review M&V protocols of existing DR programs
	Steve Isser, Robert King, Julie Michaels/Elizabeth Titus (*), Mark Lauby
	http://www.naesb.org/pdf2/dsmee061807w2.pdf - Presentation from the MISO DR Working Group Meeting in March 2007

http://www.naesb.org/pdf2/dsmee061807w4.pdf -  IEA DSM Annual Report 2005

http://www.naesb.org/pdf2/dsmee061807w5.pdf - IPMVP Concepts and Options for Energy Savings
	Several work papers have been provided that can serve as the basis doe reviewing existing M&V protocols for possible identification of business practice standards.  

	2
	Review the M&V protocols associated with ancillary service markets
	
	
	

	3
	Survey ISOs to determine existing practices (duplicate of 1?) – The survey would be the basis for an analysis to support items 4 and 5.  This may be linked to a current effort underway by the IRC.
	Paul Wattles, Rae McQuade
	http://www.naesb.org/pdf2/dsmee061807w2.pdf - Presentation from the MISO DR Working Group Meeting in March 2007
"ISO/RTO Demand Response Programs - http://www.naesb.org/pdf2/dsmee061807w3.pdf
	The papers in item 1&2 plus the papers in 3 can serve as the basis for a questionnaire to be sent to the ISOs and RTOs. The survey questions should be set to provide comparable answers across regions.  Other approaches may be determined on June 18.

	4
	Survey market participants similar to item 3 to determine M&V protocols they would support
	Roy True, Rae McQuade, Leonard Haynes (**), John Hughes (***)
	
	This should probably be combined with item 3, but would be addressed to a different audience.

	5
	Identify areas of non-commonality and if they are due to regional differences or due to employing different methodologies
	TBD (please note that this item is dependent on completion of items 1-4)

	6
	Identify common elements that may be recommended for a national standard
	TBD (please note that this item is dependent on completion of items 1-4)

	Retail Effort:  Develop of retail model business practices for energy efficiency and demand response for utilities as applied to vertically integrated utilities and distribution companies, public power companies and large municipals for planning and implementation, measurement and after the fact assessment.  The effort is focused on energy, capacity and emergency as applied to the retail markets.

	Challenges:  (1) Level of disaggregation – 15 to 20 states have developed programs for energy efficiency.  Audience should be the states that have not adopted existing programs, (2) Significant variance, (3) More diverse audience than present in the wholesale market.

	Task
	Volunteers
	Resource Documents
	Approach/Status

	1
	Review NAPEE/ACEEE/LBL documents (NAPEE document to be published in July) to determine MBPs to be developed – based on the conceptual frameworks present in the documents noted.
	Steve Rosenstock, Ed Overtree, Cade Burks
	http://www.naesb.org/pdf2/dsmee061807w1.pdf - Study by ACEEE on "Examining the Peak Demand Impacts of Energy Efficiency: Review of Program Experience and Industry Practices”
http://www/naesn/org/pdf2/dsmee061807w10.pdf, Virginia State corporation Commission Order

http://www/naesn/org/pdf2/dsmee061807w11.doc, “Energy Efficiency Action Plan Reports”

http://www/naesn/org/pdf2/dsmee061807w12.doc, “ACEEE Reports”

http://www/naesn/org/pdf2/dsmee061807w13.doc, “LBNL Reports”
	Work papers have been provided that can serve as the basis for reviewing existing M&V protocols for possible identification of business practice standards.  

	2
	Conduct survey of state utility programs NARUC, NASUCA, ELCON, AISI, et al (could be conducted with Item 1 (3 and 4) above)
	David Pickles, David Koogler, Rae McQuade, Barbara Alexander  
	http://www.naesb.org/pdf2/dsmee061807w7.doc - Maine PUC Energy Conservation Programs
	The papers in item 1 can serve as the basis for a questionnaire to be sent to the audience noted. Othe approaches may be defined on June 18.

	3
	Identify areas of non-commonality and if they are due to regional differences or due to employing different methodologies
	TBD (please note that this item is dependent on completion of items 1-2)

	4
	Identify common elements that may be recommended for development of model business practices
	TBD (please note that this item is dependent on completion of items 1-2)

	Joint Wholesale and Retail Effort:  Develop business practice standards that may be equally applicable to both wholesale and retail markets

	Task
	Volunteers
	Resource Documents
	Approach/Status

	1A
	Define common terminology:  Examples of common terminology include: •Energy Efficiency, Distributed Generation, Demand Resources, Conservation, Load Management, NAESB Model Business Practice and Standard, Planning, Ancillary Services (7-8 services in each market), Emergency Programs, Program, market, measure & activity and individual components, Baseline, Measurement and Verification (Validation??)
	Ruth Kiselewich, Eric Winkler (ISO-NE), Roy True, Barb Alexander, Greg Irvin  
	http://www.naesb.org/pdf2/dsmee061807w6.pdf - Vermont 2005 Annual Report

http://www.naesb.org/pdf2/dsmee061807w9.doc - Retail Terminology for DSM

http://www.naesb.org/pdf2/dsmee061807w8.doc - ISO-NE Draft Definitions
http://www/naesn/org/pdf2/dsmee061807w14.pdf, Draft Definitions submitted by Constellation
	Several drafts of data dictionaries and an annual report which includes definitions has been provided to begin the creation of a glossary.

	1B
	How does the terminology relate?  Graphical representations may be helpful
	
	
	

	2
	Reach out to others for support on the assignment
	David Pickles et al
	
	

	3
	Reach out to others for participation in the meetings. 
	All
	
	

	4
	Identify relevant papers and send links to the NAESB office. 
	All
	
	


*
 Ms. Titus will contact Ms. Michaels to determine if they can volunteer for this task.
** 
Ms. McQuade has contacted Mr. Haynes to determine if he can recommend a volunteer for the non-organized market side for this task.  We should have a recommendation shortly.
*** 
Mr. Hughes will discuss this at an upcoming ELCON meeting and determine if he can recommend a volunteer for the non-organized market side for this task.
NAESB DSM-EE Task List and Status as of June 13, 2007

Page 3 of 3

