| NORTH AMERICAN ENERGY STANDARDS BOARD 2006 WEQ Annual Plan Revisions Proposed by the WEQ EC on August 15, 2006 |
| --- |
|  | Item Description | Completion | Assignment |
| 1 | Develop business practices standards as needed to complement reliability standards |
|  | Develop business practice standards to support and complement NERC reliability standards, NERC policies and NERC standards authorization requests (SARs). Current NAESB activities underway to develop business practice standards that are supportive of this annual plan item are: |
|  | a) | Make version 1 changes to business practices as requested. | Ongoing | BPS |
|  |  | i) | Make changes to business practices as related to inclusion of functional model entities as NERC undertakes the same efforts Status: No requests | As requested | BPS |
|  |  | ii) | Review the NAESB WEQ “Version 0” business practice standards and remove any references to ERCOT (R05007) Status: Completed, approved by the EC at 5-9-06. Ratified on 6-22-06. | 2nd Q, 2006 | BPS |
|  | b) | Develop business practices to support Coordinate Interchange – update already adopted version 1 to reflect version 1 NERC CI (R03013, R05001, R05020) Status: Complete | 2nd Q, 2006 | BPS |
|  | c) | Develop business practice standards to support Operate Within Limits (R03017) Status: Not Started | 2006 | BPS |
|  | d) | Develop business practices to support the reliability components of TLR |
|  |  | i) | Version 0 Split of TLR business practices from reliability components Status: Completed ratification and delayed publication and filing with FERC until NERC has had the opportunity to complete its split. | 2nd Q, 2006 | BPS |
|  |  | ii) | Continuous support of TLR Procedure in alignment with NERC efforts including version 1 development Status: Underway. R06002 completed and approved by the WEQ EC on 5-9-06. | Ongoing | BPS |
|  | f) | Determine any needed NAESB action in support of the Interchange Distribution Calculator (IDC). Status: Not Started | 2006 | BPS |
|  | g) | Develop jointly with NERC a Joint NERC/NAESB Operating training manual. Status: Not Started | 2006 | BPS |
| 2 | Develop business practice standards for Version 1 to support ATC calculations |
|  | Develop version 1 business practice standards to better coordinate the use of the transmission system among neighboring transmission providers. Such business practice standards would be based on recommendations from NERC's Long Term ATC/AFC Task Force and would involve revised procedures for the ATC calculation and/or revised protocols for coordination between neighboring transmission providers and/or amendments to existing TLR procedures. (R05004) Status: Under way using joint standards development process with NERC. Request R050004 was expanded to include the OATT NOPR items. | 2007 | BPS and ESS |
| 3 | Develop business practices standards to improve the current operation of the wholesale electric market and develop and maintain business practice and communication standards for OASIS and Electronic Scheduling |
|  | a) | Develop and/or maintain business practice standards as needed for OASIS and electronic scheduling. Specific items to address include: |
|  |  | i) | Business Practices for the resale or reassignment of transmission service (R04006D) Status: Complete, voted out of the EC on 8-15-06 with notational ballots outstanding. | 2nd Q, 2006 | ESS/ITS |
|  |  | ii) | Implementation of "release" mechanism in the OASIS S&CP to complement non-firm redirects (R04006C1) Status: Underway | 3rd Q, 2006 | ESS/ITS |
|  |  | iii) | Network Services: determine if business practice standards or other support is needed to support use of OASIS for Network Service transactions (R04006E). Status: Not Started | 3rd Q, 2006 | JISWG |
|  |  | iv) | Registry: determine if business practice standards are needed to support the registry functions currently supported by NERC (R04037). Status: Underway | 3rd Q, 2006 | JISWG |
|  |  | v) | Adoption/maintenance of ESC use cases (R04007) Status: Completed. | 2nd Q, 2006 | ESS/ITS |
|  |  | vi) | Adoption/maintenance of Functional Requirements Document (R04007) Status: Completed. | 2nd Q, 2006 | ESS/ITS |
|  |  | vii) | e-Tag enhancements (including e-Tag specification changes) (R05018) Status: Underway | 3rd Q, 2006 | ESS/ITS |
|  |  | viii) | Document procedures used to implement the displacement/interruption terms of the Pro Forma tariff (R05019) Status: Not Started | 4th Q, 2006 | ESS/ITS |
|  |  | ix) | Incremental enhancements to OASIS as an outgrowth of the NAESB March 29, 2005 conference on the future of OASIS (R05026) Status: Scoping statement being prepared by SRS. | TBD | Not Assigned |
|  |  | x) | Respond to issues in FERC Order No. 676 (Docket No. RM05-5-000) – NAESB WEQ Standards 001 9.7, (paragraph 51 of the order) Status: Underway – see item 7 in provisional items. Delayed awaiting order on rehearing by action taken on 8-15-06. | Delayed | ESS/ITS |
|  | b) | Develop and/or maintain standard communication protocols and cyber-security business practices as needed |
|  |  | i) | Develop companion business practices to NERC's Cyber Standard (CIP002-009), and specifically review section 1303-Personnel & Training to determine if business practices are needed. Status: Not Started | 3rd Q, 2006 | ESS/ITS (JISWG) |
|  |  | ii) | Partner with the Department of Energy to perform a surety assessment on NAESB technical standards and respond to the surety assessment findings and recommendations. Status: Not Started | 4th Q, 2006 | EC Officers |
|  |  | iii) | PKI Initiative (e-MARC) (R03007) Status: Underway | 3rd Q, 2006 | ESS/ITS (JISWG) |
|  | c) | Develop business practices as needed for clarification of definitions and terminology in the Standards of Conduct Status: Completed. Voted out of the EC on 8-15-06. | 2nd Q, 2006 | BPS |
|  | d) | Develop needed business practice standards for organization/company codes for NAESB standards – and address current issues on the use of DUNs numbers. Status: Not Started | 4th Q, 2006 | NAESB Staff with WEQ support |
| PROVISIONAL ITEMS |
| 1 | Develop business practice standards as requested by the regional and state advisory groups. |
| 2 | Using the NERC Interconnected Operations Services reference document (March 2002, version 1.1) as a guide and starting point, develop business practices as necessary for ancillary services and/or interconnected operating services transactions. |
| 3 | Develop and or modify business practices related to OATT reform resulting from the Notice of Inquiry, Docket No. RM05-25-000, FERC Notice Requesting Comments, “Preventing Undue Discrimination and Preference in Transmission Services”, issued September 16, 2005. |
| 4 | Evaluate the entries on the seams catalog, determine the need for business practice standards and draft the standards requests to develop business practice standards to complement or assist specific seams mitigation efforts as noted in the seams catalog. |
| 5 | Develop business practice standards according to approved and assigned standards requests that complement or assist specific seams mitigation efforts as noted in the seams catalog. |
| 6 | Develop business practice standards as related to the Effectiveness Study of Competitive Wholesale Markets (Congressional Mandate), Electric Energy Market Competition Task Force, Docket No. AD05-17-000, issued by the FERC on October 13, 2005. |
| 7 | Upon the issuance of the final order by FERC, develop and or modify business practices as requested by FERC related to OASIS or Version 0 business practices as filed by NAESB with the FERC on January 18, 2005, in Docket No. RM05-5-000. The FERC Notice of Proposed Rulemaking, RM05-5-000, “Standards for Business Practices and Communication Protocols for Public Utilities,” was issued May 9, 2005. The final order was issued on April 25, 2006. |
| 8 | Develop and/or maintain business practice standards to support gas-electric interdependencies |
|  | Respond to requests as received that are related to Docket No. RM05-28-000. |
|  | Respond directives related to the conclusions of the NAESB reports submitted in Docket No. RM05-28-000. |
|  | Evaluate and develop business practice standards for Energy Day (R04016) – request has been withdrawn. |
|  | Evaluate and develop business practice standards for electric scheduling timelines (R04020) – request has been withdrawn. |

NAESB WEQ EC and Subcommittee Leadership:

Executive Committee:  Kathy York (WEQ EC Chair) and Lou Oberski (WEQ EC Vice Chair)

Standards Review Subcommittee:  Raj Rana, Narinder Saini

Seams Subcommittee: Inactive

Business Practices Subcommittee & Task Forces: Kathy York & Joel Dison

Electronic Scheduling Subcommittee/Information Technology Subcommittee & Task Forces: Paul Sorenson, J.T. Wood

- Coordinate Interchange:  Roman Carter

- OASIS: J.T. Wood and Wendy Weathers

Joint Interchange Scheduling Working Group (JISWG):  Bob Harshbarger

Glossary Subcommittee (to be renamed):  Vacancy

# Endnotes

End Notes:

Dates in the completion column are by end of the quarter for completion by the assigned committee.  The dates do not necessarily mean that the standards are fully staffed so as to be implementable by the industry, and/or ratified by membership.  If one item is completed earlier than planned, another item can begin earlier and possibly complete earlier than planned.  There are no begin dates on the plan.

The assignments are abbreviated.  The abbreviations and committee structure can be found at the end of the annual plan document.

The changes to the Standards of Conduct requested by the Commission in NOPR Docket No. RM05-5-000 are underway and should conclude shortly.

# Text boxes

Task Forces & Working Groups

Development

Scoping

Joint Interchange Scheduling Working Group

(JISWG)

Information Technology Subcommittee (ITS)

Electronic Scheduling Subcommittee (ESS)

Business Practices Subcommittee (BPS)

Glossary Subcommittee (to be renamed)

Seams Subcommittee (inactive)

Standards Review Subcommittee (SRS)

Wholesale Electric Quadrant

Executive Committee (WEQ EC)