[image: image3.png]0

I

0




North American Energy Standards Board

1301 Fannin, Suite 2350, Houston, Texas 77002

Phone:  (713) 356-0060, Fax:  (713) 356-0067, E-mail: naesb@naesb.org

Home Page: www.naesb.org

	NORTH AMERICAN ENERGY STANDARDS BOARD

2007 WEQ Annual Plan – Approved by the Board of Directors on December 14, 2006
Proposed Changes from the WEQ EC on 2-6-07


	
	Item Description
	Completion

	Assignment


	1
	Develop business practices standards as needed to complement reliability standards

	
	Develop business practice standards to support and complement NERC reliability standards, NERC policies and NERC standards authorization requests (SARs) using the NERC/NAESB Coordination Joint Standards Development Process as appropriate.  Current NAESB activities underway to develop business practice standards that are supportive of this annual plan item are: 

	
	a)
	Make version 1 changes to business practices as requested.
	Ongoing
	BPS

	
	
	i)
	Make changes to business practices as related to inclusion of the NERC Reliability Functional Model functional model entities as NERC undertakes the same efforts.
Status:  No requests.
	As requested
	BPS

	
	b)
	Develop business practices to support Coordinate Interchange – R05020 “Include a guideline for rounding schedules with partial mWh's in the coordinate interchange business practice WEQ BPS-002-000”
Status: Not Started.
	2nd Q, 2007
	BPS
JISWG

	
	c)
	Develop business practice standards to support Operate Within Limits (R03017).
Status: Not Started. Coordination of NAESB timeline with NERC timeline is required.
	2007
	BPS

	
	d)
	Develop business practices to support the reliability components of TLR.

	
	
	i)
	Version 0 Split of TLR business practices from reliability components.
Status:  Completed ratification and delayed publication and filing with FERC until NERC has had the opportunity to complete its split. 
	2nd Q, 2007
	BPS

	
	
	ii)
	Continuous support of TLR Procedure in alignment with NERC efforts including version 1 development.
Status: Ongoing as NERC makes changes. R06002 completed and approved by the WEQ EC on 5-9-06.
	Ongoing
	BPS

	
	
	iii)
	Complete version 1 TLR business practices.
Status: Dependent on successful completion of NERC efforts – 1(d)(i).
	2nd Q, 2007
	BPS

	
	e)
	Determine any needed NAESB action in support of the Interchange Distribution Calculator (IDC) and develop any necessary standards.
Status: Not Started.
	4th Q, 2007
	BPS

	
	f)
	Develop jointly with NERC a Joint NERC/NAESB Operating training manual.
Status: Not Started.  Dependent on completion of version 1 TLR BPs, 1(d)(i).
	2nd Q, 2007
	BPS

	2
	Develop business practice standards in support of the FERC RM05-25-000 and RM05-17-000 (OATT Reform)

	
	a)
	Develop version 1 business practice standards to better coordinate the use of the transmission system among neighboring transmission providers.  Such business practice standards would be based on recommendations from NERC's Long Term ATC/AFC Task Force and would involve revised procedures for the ATC calculation and/or revised protocols as determined by the final order.

Status: Underway using joint standards development process with NERC.  Request R050004 was expanded to include the OATT NOPR items (NOPR, Docket Nos. RM05-25-000 and RM05-17-000,  “Preventing Undue Discrimination and Preference in Transmission Services”, issued May 19, 2006).
	2007
	BPS/ESS

	
	b)
	Develop the needed business practices as companion to the NERC standards for 
ATC related efforts.
	TBD
	BPS/ESS

	
	
	i)
	Develop standards to support existing Request No. R05004.
Status:  Underway
	TBD
	BPS/ESS

	
	
	ii)
	Develop the needed business practices to support NERC efforts (MOD 001-MOD 009, FAC 12/13).
Status:  Underway
	TBD
	BPS/ESS

	
	c)
	Develop version 1 business practice standards to support transparency reporting and related functions that may be required as a result of the final order.

Status: Not Started.
	TBD
	BPS/ESS

	3
	Develop business practices standards to improve the current operation of the wholesale electric market and develop and maintain business practice and communication standards for OASIS and Electronic Scheduling

	
	a)
	Develop and/or maintain business practice standards as needed for OASIS and electronic scheduling. Specific items to address include:

	
	
	i)
	Develop OASIS S&CP changes to support OASIS business practices:
	
	

	
	
	
	1)
	Implementation of S&CP changes to support "relinquish" mechanism to complement non-firm redirects (R04006C1).
Status: Complete – approved by the WEQ EC on 2-6-07.
	1st Q, 2007
	ESS/ITS

	
	
	
	2)
	Implementation of S&CP changes to support Standards of Conduct business practices.

Status:  Complete – approved by the WEQ EC on 2-6-07.
	1st Q, 2007
	ESS/ITS

	
	
	ii)
	Network Services: Determine and develop needed business practice standards or other support is needed to support use of OASIS for Network Service transactions (R04006E).
Status: Underway.
	3rd Q, 2007
	ESS/ITS

	
	
	iii)
	Registry:  Determine and develop needed business practice standards to support the registry functions currently supported by NERC (R04037).
Status: Underway.
	3rd Q, 2007
	JISWG

	
	
	iv)
	Identify e-Tag enhancements to support business practices  (including e-Tag specification changes) (R05018).
Status: Underway.
	3rd Q, 2007
	JISWG

	
	
	v)
	Document procedures used to implement the displacement/interruption terms of the Pro Forma tariff (R05019).
Status: Not Started.(Related to                                                                                                                                    request R05004)
	4th Q, 2007
	ESS/ITS

	
	
	vi)
	Make incremental enhancements to OASIS as an outgrowth of the NAESB March 29, 2005 conference on the future of OASIS (R05026).
Status: Underway.  Scoping statement completed by SRS and to be considered by the WEQ EC for assignment.
	TBD
	Not Assigned

	
	
	vii)
	Respond to issues in FERC Order No. 676 (Docket No. RM05-5-000) – NAESB WEQ Standards 001 9.7, (paragraph 51 of the order).
Status: Underway – see item 7 in provisional items.  Delayed awaiting rulemaking on OATT NOPR.
	Delayed
	ESS/ITS

	
	b)
	Develop and/or maintain standard communication protocols and cyber-security business practices as needed.

	
	
	i)
	Address the surety assessment findings on NAESB PKI standards.
Status: Complete, will be provided as a response to the U.S. DoE upon completion by the WGQ for their response to the findings.
	1st Q, 2007
	JISWG

	
	
	ii)
	Develop PKI standards for OASIS.
Status: Not Started. 
	2nd Q, 2007
	ESS

	
	
	iii)
	Develop PKI Standards for e-tagging.
Status: Underway.
	2nd Q, 2007
	JISWG

	
	
	iv)
	Develop enhanced Electric Industry Registry (EIR), (R06027)
Status: Underway.
	3rd Q, 2007
	JISWG

	
	c)
	Develop needed business practice standards for organization/company codes for NAESB standards – and address current issues on the use of DUNs numbers.
Status: Underway.
	3rd Q, 2007
	NAESB Staff with WEQ support

	4
	Review and develop business practices standards as applicable to address seams issues

	
	a)
	Review and evaluate entries in existing Seams Catalog and identify possible business practices development.
Status: Underway.
	2nd Q, 2007
	Seams

	
	b)
	Develop business practice standards as identified from the review of the seams catalog.
Status: Underway.
	TBD
	To be assigned

	5
	Review and develop business practices standards to support e-Tariff program

	
	
	Develop business practices as needed to support the e-Tariff program including submittal of tariffs and metadata. (Docket No RM05-1-000)
Status: Underway.
	3rd Q, 2007
	Joint WEQ/WGQ e-Tariff Subcommittee


	NORTH AMERICAN ENERGY STANDARDS BOARD

2007 WEQ Annual Plan – Approved by the Board of Directors on December 14, 2006

Proposed Changes from the WEQ EC on 2-6-07



	PROVISIONAL ITEMS

	1
	Develop and or modify business practices related to support of NERC effort on the NERC Resources and Transmission Adequacy and Inadvertent Interchange Data Standards BAL-006 revisions.

	2
	Develop business practice standards as requested by the regional and state advisory groups.

	3
	Using the NERC Interconnected Operations Services reference document (March 2002, version 1.1) as a guide and starting point, develop business practices as necessary for ancillary services and/or interconnected operating services transactions.

	
	

	
	

	4
	Develop business practice standards as related to the Effectiveness Study of Competitive Wholesale Markets (Congressional Mandate), Electric Energy Market Competition Task Force, Docket No. AD05-17-000, issued by the FERC on October 13, 2005.

	5
	Develop and or modify business practices as requested by FERC related to gas-electric coordination issues in Docket No. RM05-5-001, "Standards for business practices for Interstate Natural Gas Pipelines", "Standards for Business Practices for Public Utilities," issued October 25, 2006 and related order on inquiry, "Order Instituting Inquiries into Gas-Electric Coordination Issues," also issued on October 25, 2006.

	6
	Develop and/or maintain business practice standards to support gas-electric interdependencies

	
	· Respond to requests as received that are related to Docket No. RM05-28-000.

	
	· Respond directives related to the conclusions of the NAESB reports submitted in Docket No. RM05-28-000.

	7
	Develop business practices as needed to support NAESB Retail Electric Quadrant efforts on demand side management and energy efficiency programs.




[image: image2]
NAESB WEQ EC and Subcommittee Leadership:

Executive Committee:  Kathy York (WEQ EC Chair) and Clay Norris (WEQ EC Vice Chair)

Standards Review Subcommittee:  Raj Rana, Narinder Saini
Seams Subcommittee: Robert Schwermann
Business Practices Subcommittee & Task Forces: Kathy York & Jim Busbin
Electronic Scheduling Subcommittee/Information Technology Subcommittee & Task Forces: Paul Sorenson, J.T. Wood
· 
· 
· Joint Interchange Scheduling Working Group (JISWG):  Bob Harshbarger
e-Tariff Joint WEQ/WGQ Subcommittee (e-Tariff):  To be named



E-Tariff Joint WEQ/WGQ Subcommittee








Development





Task Forces & Working Groups








Scoping





Joint Interchange Scheduling Working Group


(JISWG)








Information Technology Subcommittee (ITS)








Electronic Scheduling Subcommittee (ESS)








Business Practices Subcommittee (BPS)








Seams Subcommittee








Standards Review Subcommittee (SRS)





Task Forces & Working Groups





Wholesale Electric Quadrant


Executive Committee (WEQ EC)








Development








Scoping





Joint Interchange Scheduling Working Group


(JISWG)








Information Technology Subcommittee (ITS)








Electronic Scheduling Subcommittee (ESS)














Business Practices Subcommittee (BPS)








Seams Subcommittee








Standards Review Subcommittee (SRS)





Wholesale Electric Quadrant


Executive Committee (WEQ EC)














End Notes:





� Dates in the completion column are by end of the quarter for completion by the assigned committee.  The dates do not necessarily mean that the standards are fully staffed so as to be implementable by the industry, and/or ratified by membership.  If one item is completed earlier than planned, another item can begin earlier and possibly complete earlier than planned.  There are no begin dates on the plan.


� The assignments are abbreviated.  The abbreviations and committee structure can be found at the end of the annual plan document.





2007 NAESB Wholesale Electric Quadrant Annual Plan
Approved by the Board of Directors on December 14, 2006 – Changes Proposed by the WEQ EC on February 6, 2007 
Page 5 of 7

