[image: image1.png]



                                        North American Energy Standards Board

1301 Fannin, Suite 2350, Houston, Texas 77002

Phone:  (713) 356-0060, Fax:  (713) 356-0067, E-mail: naesb@naesb.org
Home Page: www.naesb.org


TO:
Rae McQuade, President, NAESB
FROM: 
DeDe Kirby, NAESB Meeting and Project Manager
RE:
Update on development of the split Transmission Loading Relief (TLR) NAESB Business Practice Standards and the status of the standards
DATE:

October 6, 2006
August 2-3, 2004: On August 2-3, 2004, team leaders from the NERC Version 0 Standards Drafting Team and the NAESB Business Practices Subcommittee (BPS) met in Chicago, IL to develop a joint recommendation on the division of the NERC Operating Policies into NAESB Business Practice Standards and NERC Reliability Standards.  The unanimously endorsed recommendation of the task force for TLR was for NERC and NAESB to adopt a TLR procedure document with the same language and format in their respective Version 0 standards and immediately begin a joint project to develop replacement Version 1 standards distinguishing reliability requirements and business practices by the end of 2005.
August 16, 2004: The final recommendation of the joint task force that meant in Chicago was presented to the Joint Interface Committee on August 16, 2004.  The recommendation above for the separation of business practices and reliability standards from the Version 0 TLR standard with commitment to file the Version 1 standards with the FERC by end of year 2005 was unanimously approved by the members of the JIC.
December 31, 2004: NAESB WEQ membership ratified the Version 0 TLR (pre-split) standards. 
December 8, 2004:  The joint TLR Task Force met 8 times from December of 2004 until June of 2005 to complete the designated split of the business practices from the reliability standards of TLR Version 0.  On June 1-2, 2005 the NAESB members of the task force unanimously supported the division completed by the task force and the NERC members took a straw man vote to show their unanimous support. At this point, the standards moved to their assigned drafting teams at NERC and NAESB for completion.   
June 14-15, 2005:  The NAESB WEQ BPS met 7 times, from June 14-15, 2005 to October 12, 2005, to complete the NAESB post-split TLR standard.  It was voted out of subcommittee on October 12th.  Please note the standard was posted for informal comments prior to being voted out of subcommittee.
(NERC) July 14, 2005:  NERC Operating Reliability Subcommittee (ORS) submitted a Standards Authorization Request (SAR) for the post-split NERC TLR Standards.  Twelve sets of comments were submitted on the SAR: six sets supported the division and six did not.

October 10, 2005:  R05009 Recommendation (Modify the NAESB Version 0 TLR business practices to remain consistent with the NERC Version 0 TLR reliability standards [dynamic flows]) was ratified by NAESB WEQ membership.

(NERC) November 18, 2005: NERC ORS sent a letter to NAESB requesting that NAESB cease development of Recommendation R04013A (NAESB post-split TLR standards) based upon the comments received at NERC.  This letter was received as comments on Recommendation R04013A.  All comments received on the recommendation were reviewed by the NAESB BPS on November 22nd in preparation of the NAESB November 29th WEQ Executive Committee (EC) meeting.  Although these comments were officially considered by  the WEQ EC, the BPS members noted the following reasons that NAESB should move forward with Recommendation R04013A: a separate standard should exist at NAESB to adequately address the commercial needs of the industry; division and maintenance of standards had been addressed previously by NERC and NAESB during other standards drafting activities (Coordinate Interchange); the JIC had previously unanimously supported the assignment of this project and; not moving forward with the standard could effect the standards drafting process at both NERC and NAESB.     

November 29, 2005:  Recommendation R04013A (post-split TLR standards) was reviewed by the WEQ Executive Committee.  The WEQ EC recommended the adoption of the TLR Business Practices with ratification held in abeyance until TLR implementation issues between NERC and NAESB were clearly defined.  The WEQ EC recommended the WEQ Board members make this determination.
December 19, 2005:  The WEQ EC approved the Recommendation by notational ballot on December 19, 2005.  
February 17, 2006:  NAESB filed a progress report with the FERC updating them on the state of the NERC-NAESB joint standards development process.
  The following statement, found in the progress report, reaffirms NAESB’s commitment to complete the joint development of the TLR standards and to work with NERC to provide for standards that complement each other:

NAESB would not immediately file these business practices with the Commission for consideration until NERC and NAESB have had an additional opportunity to determine if further changes are needed, and NERC has completed it process of developing the reliability standards. It is expected that NERC and NAESB will employ the joint development process to ensure that the coordination of the development of the two products is achieved.

February 22, 2006:  Joint development template for NERC and NAESB efforts was presented to the Board of Directors via email.  The Board unanimously adopted the template and authorized the NAESB office to move forward with ratification of the post-split TLR standards.  

(NERC) February 24, 2006:  NERC filed a statement with the FERC in support of the progress report on joint standards development filed by NAESB on February 17, 2006.

April 10, 2006:  The post-split standard was ratified by 80% of the NAESB WEQ Membership that voted.  
(NERC) May 3, 2006:  NERC ORS discussed SAR for post-split standards and future action plan.  
(NERC) June 22-23, 2006:  NERC Standards Authorization Committee (SAC) approved the formation of a TLR SAR Drafting Team and asked for nominations for this team.  

(NERC) August 2, 2006:  URGENT ACTION: SPP Regional Difference - IRO-006-3 posted for NERC Board of Trustees adoption.

(NERC) August 17, 2006:  The NERC TLR SAR Drafting Team began meeting.  Its first priority is to answer the comments submitted on the previous NERC TLR SAR.  

September 1, 2006:  R06002 Recommendation - Modify NAESB pre-split Version 0 TLR business practices to remain consistent with NERC IRO-006-1 pre-split TLR reliability standards (inclusion of market flows). – was ratified by 100% OF THE NAESB WEQ Membership that voted.

(NERC) September 11, 2006
:  The NERC TLR SAR Drafting Team held its second meeting. 
(NERC) September 29, 2006:  NERC Filing made on TLR which revised Version 0 (Docket No. ER06-) – and impacts the NAESB Version 0 standards.

(NERC) October 2, 2006:  The NERC TLR SAR Drafting Team held its third meeting in Carmel, Indiana where they continued to work on the SAR.  It was not completed in this meeting.
Expected:

 (NERC) October 26, 2006:  The NERC TLR SAR Drafting Team SAR may be approved by the NERC SAC assuming it is finalized between October 2 and October 25.  If it is not complete for the October 26 meeting, the SAR may be complete for the November SAC meeting.  Once the SAR is approved by the SAC, the NERC Standard Drafting Team will be assembled to begin review and drafting the standards to support the Version 0 split. 

(NERC) 2nd Quarter, 2008:  NERC’s expected date of completion of TLR Split.
Outstanding (NAESB):  See footnote 6.

� Please note that this change to the NAESB pre-split Version 0 standard was completed to correspond with NERC changes to their Version 0 TLR standards to account for dynamic schedules.  This change followed up on the commitment of NERC and NAESB to keep the standards in line with the “same language and format.”  The Urgent Action SAR was approved by the NERC Board of Trustees in June 2005.   


�  � HYPERLINK "http://elibrary.ferc.gov/idmws/nvcommon/NVintf.asp?slcfilelist=10955356:0" \o "Link to NetVue Viewer." \t "_blank" �Progress Report on NAESB Activities impacting Docket No. RM05-5-000, "Standards for Business Practices and Communication Protocols for Public Utilities"�, filed with the Commission on February 17, 2006, Accession Number 20060217-5041.  


� � HYPERLINK "http://elibrary.ferc.gov/idmws/nvcommon/NVintf.asp?slcfilelist=10956205:0" \o "Link to NetVue Viewer." \t "_blank" �Statement of North American Electric Reliability Council In Support of Comments and Report by North American Energy Standards Board, under RM05-5� filed with the Commission on February 21, 2006, Accession Number 20060217-5082. 


� Please note that Recommendation R06002 also follows up on NERC and NAESB’s commitment to keep the Version 0 standards in line with the “same language and format.” However, this commitment was made in reference to the standards held in NERC Operating Policy IRO-006-Attachment 1.  NERC waivers in the version 0 standards were not contained in Attachment 1.  It would not have been appropriate to contain these waivers in the NAESB Version 0 standard, since there originally not part of Attachment 1.  However, during the Version 1 effort it was determined that these waivers were commercial in nature (please reference the addition to the NAESB standard of the PJM/MISO regional difference).  Therefore, NERC has made the SPP change to IRO-006 (NERC’s version 0 standard) and NAESB has made the corresponding change to its version 1 standard (more specifically, regional differences are included in Appendix D of the NAESB post-split standard).  When NERC completes its version 1 standard, the SPP waiver should not be included.    


� Please note that more information is not available for this meeting (or the following meeting) on the NERC website at this time.


� In review of the filing, it is apparent the Market Level 3b and 4 changes were made to Attachment 1 of IRO-006. The SAR was approved for a 45 day comment period on February 14, 2006.  It was asked at that time that the revisions contained in this SAR be "rolled in" with the revisions to be completed under the General Update with NAESB SAR.  There was no agreement by SAC to the “roll-in” at the February SAC meting as SAC members and NERC staff noted that the "roll in" would not be completed when needed.  The changes were needed by summer of 2006, and it was generally recognized that SAC would not be approving the Version 0 split by that date.  Since February, in addition to NAESB BPS discussions, the NAESB SRS also requested updates from NERC on this SAR.  NAESB was informed again that the changes for Market Level 3b and 4 would be rolled in with the NAESB General Update SAR and that no changes were required of NAESB for version 0.  There is a question outstanding on steps to be taken for NAESB to remain consistent with NERC on TLR Version 0.





Two page update on Status of post-split development of TLR standards, October 6, 2006
Page 2

