[image: image2.png]0

I

0



North American Energy Standards Board

1301 Fannin, Suite 2350, Houston, Texas 77002

Phone: (713) 356-0060, Fax:  (713) 356-0067, E-mail: naesb@naesb.org
Home Page: www.naesb.org

	NORTH AMERICAN ENERGY STANDARDS BOARD

2007 WGQ Annual Plan 
Approved by the NAESB Board of Directors on March 22, 2007 

with Proposed Changes from the WGQ EC on May 10, 2007

	Item Description
	Completion

	Assignment


	Damage Reporting for Natural Gas Pipeline Facilities

	1
	Review and develop standards as appropriate to support posting of information as noted in Docket No. RM06-18-000, Order No. 682 and Docket No. RM06-18-001, Order No. 682-A.  
Status: Not Started.
	3rd Q, 2007
	BPS

	
	a.
	Review transmission line damage reporting to identify commonality and apply to item 1 above as appropriate.

Status: Not Started. 
	3rd Q, 2007
	BPS

	Electronic Delivery Mechanisms and Related Activities

	2
	Review security standards as may be deemed necessary, e.g. Public Key Infrastructure (PKI).
Status: Pending Activities of the WEQ EC.
	Pending WEQ PKI activities
	EDM 

	3
	Develop or amend WGQ technical standards, as appropriate, to address to the DoE Sandia National Laboratories 2006 surety assessment findings and recommendations.
Status: Underway.
	4th Q, 2007
	BPS/EDM

	4
	Prepare a joint analysis with the retail quadrants for AS2 and AS3 protocols as compared to the NAESB IET. 

Status:  Underway.
	2nd Q, 2007
	WGQ EDM & Retail TEIS

	Contracts Activities

	5
	Develop FAQ for Updated NAESB Base Contract for Sale and Purchase of Sale of Natural Gas.  
Status: Underway.
	3rd Q, 2007
	Contracts 

	6
	Review and update NAESB Canadian Addendum to the NAESB Base Contract for Sale and Purchase of Sale of Natural Gas to incorporate the recent NAESB Base Contract revisions (Initial Draft prepared by Chair of Contracts SC).  
Status: Complete.
	2nd Q, 2007
	Contracts 

	Gas-Electric Interdependency

	7
	Respond to directives of Docket Nos. RM05-5-001 and RM96-1-027 as related to the NAESB reports submitted in Docket No. RM05-28-000. 
Status: Not Started.
	TBD
	TBD

	Review and develop business practices standards to support e-Tariff program

	8
	Develop business practices as needed to support the e-Tariff program including submittal of tariffs and metadata. (Docket No RM05-1-000)

Status: Underway.
	3rd Q, 2007
	Joint WEQ/WGQ
e-Tariff Subcommittee

	Program of Standards Maintenance & Fully Staffed Standards Work


	
	Business Practice Requests 
	Ongoing
	Assigned by the EC


	
	Continue review against plan for migration to ANSI ASC X12 new versions as needed and coordinate such activities with DISA.
	Ongoing
	ANSI X12 Subcommittee

	
	Information Requirements and Technical Mapping of Business Practices
	Ongoing
	Assigned by the EC4 

	
	Ongoing Interpretations for Clarifying Language Ambiguities 
	Ongoing
	Assigned by the EC4 

	
	Ongoing Maintenance of Code Values and Other Technical Matters
	Ongoing
	Assigned by the EC4

	Provisional Activities


	
	Respond to requests as received that are related to Docket No. AD06-11-000 (Market Transparency Reporting).

	
	Respond to changes as needed to support decisions from the D.C. Court of Appeals decision, No. 04-1183, decided on 11-17-06 vacating FERC Order Nos. 2004, 2004-A, 2004-B, 2004-C and 2004-D as applied to natural gas pipelines.


Notes: 
(a)
Priority is given to action items that are carry-overs from the 2006 Annual Plan.
(b)
Any new activity should be preceded by a request from the submitter after which the annual plan will be revisited.  The provisional items would only be addressed after a request is submitted or an order is issued by the FERC.

[image: image1]
NAESB 2007 WGQ EC and Subcommittee Leadership: 
Executive Committee:  Jim Buccigross, Chair and Mike Novak, Vice-Chair

Business Practices Subcommittee:  Kim Van Pelt, Tina Burnett, Dolores Chezar and Richard Smith

Information Requirements Subcommittee:  Dale Davis

Technical Subcommittee:  Kim Van Pelt

Contracts Subcommittee:  Keith Sappenfield 

Electronic Delivery Mechanism Subcommittee:  Leigh Spangler, Christopher Burden

Interpretations Subcommittee:  Paul Love
Joint WEQ/WGQ e-Tariff Subcommittee:  Keith Sappenfield




The translation of business practices to usable uniform business transactions is accomplished through the definition of information requirements for the data, and mapping of that data into specific electronic transactions.  This translation is performed by IR and Technical subcommittees and completes the standards development process, often referred to as “full staffing.”  Both IR and Technical work in tandem to complete this crucial technical implementation activity.  Until these steps have been completed, the process is incomplete, and in many cases, the business practices cannot be used.





Practices


Development





Task Forces & Working Groups





Technical


Implementation





ANSI X12 Subcommittee





Electronic Delivery Mechanism Subcommittee (EDM)








Technical Subcommittee





Information Requirements Subcommittee (IR)








Joint WEQ/WGQ e-Tariff Subcommittee





Contracts Subcommittee





Business Practices Subcommittee (BPS)





Wholesale Gas Quadrant


Executive Committee (WGQ EC)















































Interpretations Subcommittee








End Notes:


� Dates in the completion column are by end of the quarter for completion by the assigned committee.  The dates do not necessarily mean that the standards are fully staffed so as to be implementable by the industry, and/or ratified by membership.  If one item is completed earlier than planned, another item can begin earlier and possibly complete earlier than planned.  There are no begin dates on the plan.


� The assignments are abbreviated.  The abbreviations and committee structure can be found at the end of the annual plan document.


� This work is considered routine maintenance and thus the items are not separately numbered.


� The EC assigns maintenance of existing standards on a request by request basis.


� To the extent that it is determined that any of the provisional activities should be worked upon during the year as a result of a specific request for standards development or a FERC action, the Board has the discretion to modify the annual plan.  Additionally, provisional activities will remain on the Annual Plan for one year pending the filing of a formal request or a decision to add them to the plan as active items.





NAESB Wholesale Gas Quadrant 2007 Annual Plan 
Approved by the Board of Directors on March 22, 2007
Proposed Changes from the WGQ EC on May 10, 2007
Page 1 of 4

