North American Energy Standards Board

1301 Fannin, Suite 2350, Houston, Texas 77002

Phone:  (713) 356-0060, Fax:  (713) 356-0067, E-mail: naesb@naesb.org
Home Page: www.naesb.org


NORTH AMERICAN ENERGY STANDARDS BOARD

2005 WGQ Annual Plan Approved by the Board of Directors on March 3, 2005
Revised by the WGQ Executive Committee on May 12, 2005
	
	Item Description
	Completion

	Assignment

	Gas-Electric Activities

	1
	Development of standards regarding an Energy Day (R04016)
Status:  Pending EC and Board Decisions.
	4th Qtr.  2005
	BPS (joint with WEQ BPS)

	2
	Development of standards regarding daily operational communications between natural gas pipelines and gas fired electrical generators (R04021)   
Status: In progress.
	2nd Qtr.  2005
	BPS (joint with WEQ BPS)

	Electronic Delivery Mechanisms and Related Activities

	3

Prepare a common NAESB Electronic Transport (ET) and WGQ Quadrant Electronic Delivery Mechanism (WGQ QEDM) manuals using the version 1.6 NAESB WGQ EDM tab 6 and applicable 4.x.x standards as a base.

Status: Completed except Ratification.
2nd Qtr.  2005

EDM Subcommittee

4

Review of minimum technical characteristics in Appendices C, D, and E of the EDM Manual.

Status:  In Progress
2nd Qtr.  2005

EDM Subcommittee



	5
	Review and enhance security standards as required by technological changes.  Review security standards as may be deemed necessary, e.g. Public Key Infrastructure (PKI).

Status: Pending WEQ ITS/ESS outcome
	4th Qtr.  2005
	EDM Subcommittee



	6
	Explore additional possibilities for partnership with the Department of Energy.  Sandia Review of security and reliability of NAESB EDM Standards.

Status: Pending
	4th Qtr.  2005
	EC Officers

	7
	Preparation of documents and submission of EDM standards to ANSI for approval as ANSI standards.
Status: Postponed
	To be reviewed for 2006 consideration
	EDM Subcommittee

	Standards of Conduct

	8
	Review and develop necessary standards for the posting requirements contained in Paragraph 10 of FERC Notice of Proposed Rulemaking and Termination Order, Docket Nos. RM96-1-026 and RM96-1-015, 109 FERC ¶ 61,326 (Dec 21, 2004)
Status: Complete
	1st Qtr 

2005
	Business Practices Subcommittee

	Contracts Activities

	9
	Review and develop a Canadian Supplement to the ISDA Gas Annex. (R#_____)
Status:  Pending.  No Request filed at this time.
	4th Qtr. 2005
	Contracts Subcommittee

	10
	Review and develop modifications to the NAESB Base Contract for Sale and Purchase of Natural Gas to allow alternative cover page. (R04028)
Status:  Complete.  Waiting on EC action.
	3rd Qtr.
	Contracts Subcommittee

	11
	Review and update NAESB Base Contract for Sale and Purchase of Natural Gas to reflect current industry practices and applicable terms and conditions.  (R05014)
	1st Qtr. 2006
	Contracts Subcommittee

	 Provisional Activities


	
	

	
	

	
	FERC rulemaking orders – Docket No. AD 04-10 (Storage Reporting)


	
	

	Program of Standards Maintenance & Fully Staffed Standards Work


	
	Business Practice Requests 
	Ongoing
	Assigned  by the EC on a request by request basis

	
	Continue review against plan for migration to ANSI ASC X12 new versions as needed and coordinate such activities with DISA.
	Ongoing
	ANSI (X12) Subcommittee

	
	Information Requirements and Technical Mapping of Business Practices
	Ongoing
	Assigned  by the EC on a request by request basis

	
	Ongoing Interpretations for Clarifying Language Ambiguities 
	Ongoing
	Assigned by the EC on a request by request basis

	
	Ongoing Maintenance of Code Values and Other Technical Matters
	Ongoing
	Assigned by the EC on a request by request basis


Notes:
(a)
Priority is given to action items that are carry-overs from the 2004 Annual Plan.

(b)
Any new activity should be preceded by a request from the submitter after which the annual plan will be revisited.  The provisional items would only be addressed after a request is submitted or an order is issued by the FERC.







� Dates in the completion column are by end of the quarter for completion by the assigned committee.  The dates do not necessarily mean that the standards are fully staffed so as to be implementable by the industry, and/or ratified by membership.  If one item is completed earlier than planned, another item can begin earlier and possibly complete earlier than planned.  There are no begin dates on the plan.


� To the extent that it is determined that any of the provisional activities should be worked upon during the year as a result of a specific request for standards development or a FERC action, the Board has the discretion to modify the annual plan.  Additionally, provisional activities will remain on the Annual Plan for one year pending the filing of a formal request or a decision to add them to the plan as active items.


� 	This work is considered routine maintenance and thus the items are not separately numbered.





NAESB Wholesale Gas Quadrant 2005 Annual Plan

Approved by the Board of Directors on March 3, 2005
Revised by the WGQ Executive Committee on May 12, 2005

