[image: image1.png]



North American Energy Standards Board

1301 Fannin, Suite 2350, Houston, Texas 77002

Phone:  (713) 356-0060, Fax:  (713) 356-0067, E-mail: naesb@naesb.org

Home Page: www.naesb.org


February 8, 2008
TO:
NAESB Advisory Council
FROM: 
Rae McQuade
RE:
NAESB Update on Specific Development Efforts
· Order 698 -- Gas-Electric Interdependency (WGQ):  The FERC issued FERC Order No. 698, which adopted the gas-electric communication standards and highlighted areas for possible standards development:  price indexing, redirects and changes to intraday nomination schedules.  A proposal for redirects has been approved by the subcommittee and several proposals for price indexing have been reviewed, resulting in the drafting of several standards with others still under consideration. A conference call is scheduled for February 21 to review additional standards for price indexing.  The intraday timelines effort is proceeding more slowly, with proposals under consideration.  The next meeting is scheduled for February 26-27 in Newark to address intraday nomination issues. (Price Indexing, Redirects, Intraday Nomination Proposal)

· Order 890 and OATT Reform (WEQ): NAESB WEQ Subcommittees are working diligently to meet FERC deadlines.  Naesb is to file ATC related standards no later than August 7, 2008.  The ATC/TTC recommendations related to load forecasts and peak loads and ATC/TTC narratives, neither of which require joint development, have initial drafts, and it is expected that that narratives recommendation will be out of committee in mid February followed on February 22 by the load forecasts.  These business practices should then be distributed for formal comment with comments returned by March 21, and EC vote in late March /early April.  NAESB is on schedule with other development tasks – both for ATC/TTC and for electronic scheduling related tasks, and we have taken steps via our last Executive Committee meeting to prioritize this work to ensure the deadlines are met.  (Order 890 Work Plan)
· eTariff (WEQ and WGQ):  The initial meeting was held on February 1, 2007 at the FERC, opened by Chairman Kelliher.  Proposals from INGAA, EEI, AOPL and Texas Intrastate Association were given, along with a review by FERC staff of requirements to be met for an e-Tariff program.  Since that initial meeting, we have held 26 days of meetings throughout the year, including meetings to address technical issues for XML schemas and telecommunication protocols.  The eTariff recommendation for standards and implementation guide is currently out for industry comment and the WGQ EC and WEQ EC should consider comments filed (due date is February 27) and vote out the recommendations at a meeting scheduled for February 29 in Houston.  The standards include five definitions, two business practice standards, and a technical implementation guide – all of which are considered NAESB standards  The implementation guide includes instructions on how to electronically submit an eTariff XML filing package for a new, or modified existing or withdrawn/cancelled tariff, rate schedule or service agreement.  The filing will support a sheet based, section-based or whole document format. Once adopted by the two ECs, the standards will be filed with the FERC as they are processed through membership ratification. (Request for Comments, Recommendation, Implementation Guide, Chairs’ Comments)
· DSM-EE Activities (Retail and WEQ):  The scope of the first phase of standards development is measurement and verification standards as related to demand response programs.  Work is underway on identifying the M&V aspects of various DR programs administered in the wholesale market and in the retail market.  A preamble and glossary are also being developed.  The next meeting is March 28 in Houston, where the work done to date on the matrices, glossary and preamble will be reviewed.  The wholesale matrix should near completion and be presented at the March 28 meeting.   (Wholesale Market DR Programs Matrix and Work Plan, Retail Market DR Programs Matrix and Work Plan)
· Gas Quality (WGQ):  The WGQ Executive Committee has acted on Request No. R06008 - gas quality standard changes to provide reporting of additional information on a more frequent basis and in formats that permitted analysis.  Two standards failed via a segment block.   The single segment failed standards addressed provisions for Wobbe Numbers or other alternative methods for interchangeability, and downloading of data in single files for the past 3 months.  The ratification of the three standards was completed in late 2007.  On November 15, the FERC requested that NAESB undertake additional changes to the gas quality standards, which will be addressed by the Board and EC at its upcoming meetings. The FERC asked NAESB to develop a uniform set of standards regarding the posting of rapidly changing gas quality information.  (Summary of Gas Quality Standards for R06008, FERC Order Establishing Hearing, Docket No. RP07-504-000)
· Gas Contracts (WGQ):  The NAESB Wholesale Gas Interpretations Subcommittee has prepared an interpretation regarding the use of the NAESB base contract as a forward contract or swap agreement.  The interpretation is out for formal comment and after WGQ EC vote and member ratification, will be part of the standards for version 1.9 of the WGQ standards.  The interpretation is being cited in several amicus briefs in front of the U.S. Court of Appeals for the 4th Circuit regarding a decision of the U.S. Bankruptcy Court in the applicability of safe harbors in Hutson v. Smithfield Packing Co. (In re National Gas Distributors, LLC). (Request for Interpretation, Background Documents, Recommended Interpretation)





















NAESB Update Summary – February 8, 2008
Page 2

