| NORTH AMERICAN ENERGY STANDARDS BOARD NAESB 2009 WEQ Annual Plan as Approved by the Board on December 10, 2009 |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Item Description |  |  |  |  | Completion | Assignment, |
| 1 | Develop business practices standards as needed to complement reliability standards |  |  |  |  |  |  |
|  | Develop business practice standards to support and complement NERC reliability standards, NERC policies and NERC standards authorization requests (SARs) using the NERC/NAESB Coordination Joint Standards Development Process as appropriate. Current NAESB activities underway to develop business practice standards that are supportive of this annual plan item are: |  |  |  |  |  |  |
|  | a) | Develop business practices to support Coordinate Interchange – R05020 “Include a guideline for rounding schedules with partial MWh's in the coordinate interchange business practice WEQ BPS-002-000” the rounding standard recommendation Status: Completed. Recommendation was voted out of the JESS on September 2, 2009. Formal comment period closed on October 8, 2009. |  |  |  | 3rd Q, 2009 | JESS |
|  | b) | Continuous support of TLR Procedure in alignment with NERC efforts on TLR Phase II and Phase III development. |  |  |  |  |  |
|  |  | i) |  | Parallel Flow Visualization/Mitigation for Reliability Coordinators in the Eastern Interconnection. Note: Activity is dependent on NERC approval of SAR expected in 2nd Q, 2009. Upon approval of the SAR and NAESB action on this item, consideration should be given to provisional item 4. Status: Started |  | 2010 | BPS |
|  |  | ii) |  | Update WEQ-008 Appendix D to include the Market Flow Threshold Percentage recommended by NERC working group/task force Status: Completed. The WEQ BPS voted a minor correction out of subcommittee on August 12, 2009 |  | 3rd Q, 2009 | BPS |
|  | c) | Conduct analysis as to whether standards can be developed which outline a standardized process for the coordination and execution of emergency energy schedules. These would be complementary standards to EOP-002-2 Requirements R4 and R6 (SRS Analysis of EOP-002-2 R4 & R6) Status: Completed and as a result item (3)(a)(viii) has been added to the plan |  |  |  | 1st Q, 2009 | JESS |
|  | d) | Time Error and Inadvertent (BAL-004 and BAL-006) Coordination with NERC Status: Monitor. (Upon initiation of this item by NAESB. a completion date will be determined. Based on discussions with NERC staff regarding the Balancing Authority Controls Standards Drafting Team’s timeline the completion date has been changed to tbd.) |  |  |  | TBD | TIMTF |
|  | e) | DCS and AGC (BAL-002 and BAL-005) Coordination with NERC Status Monitor. (Upon initiation of this item by NAESB. a completion date will be determined. Based on discussions with NERC staff regarding the Balancing Authority Controls Standards Drafting Team’s timeline the completion date has been changed to tbd.) |  |  |  | TBD | TIMTF |
| 2 | Develop business practice standards in support of the FERC RM05-25-000 and RM05-17-000 (OATT Reform) |  |  |  |  |  |  |
|  | a) | Develop version 2 business practice standards to better coordinate the use of the transmission system among neighboring transmission providers. Such business practice standards would be based on recommendations from NERC's Long Term ATC/AFC Task Force and would involve revised procedures for the ATC calculation and/or revised protocols as determined by the final order. Status: Underway Development is using joint standards development process with NERC. Request R050004 was expanded to include the Order No. 890 (Docket Nos. RM05-25-000 and RM05-17-000) and Order No. 890-A (Docket Nos. RM05-17-001, 002 and RM05-25-001, 002), “Preventing Undue Discrimination and Preference in Transmission Services,” issued April 11, 2007). |  |  |  |  |  |
|  |  | i) |  | Group 3: Network Service On OASIS |  |  |  |
|  |  |  |  | - Use of OASIS to Make Electronic Requests to Designate and Terminate Network Resource Status: Underway |  | 1st Q, 2010 | OASIS |
|  |  |  |  | - Ability to Query Requests to Designate and Terminate Network Resources and Allow for Queries of All Information Provided with Designation Requests Status: Underway |  | 1st Q, 2010 | OASIS |
|  |  |  |  | - Masking of Designated Network Resource Operating Restrictions and Generating Cost Information Status: Underway |  | 1st Q, 2010 | OASIS |
|  |  |  |  | - Procedural Requirements for Submitting Designations over new OASIS Functionality Status: Underway |  | 1st Q, 2010 | OASIS |
|  |  |  |  | - Specify How Designated Network Service Informational Postings are Posted on OASIS Status: Underway |  | 1st Q, 2010 | OASIS |
|  |  |  |  | - Develop standards for the treatment of OASIS Requests when the Customer Fails to Provide the Necessary Attestation Status: Underway |  | 1st Q, 2010 | OASIS |
|  |  |  |  | - Procedural Requirements for Submitting Both Temporary and Indefinite Terminations of Network Resources Status: Underway |  | 1st Q, 2010 | OASIS |
|  |  |  |  | - Procedures for Submitting and Processing Requests for Concomitant Evaluations of Transmission Requests and Temporary Terminations Status: Underway |  | 1st Q, 2010 | OASIS |
|  |  | ii) |  | Group 4: Pre-Emption; Request No. R05019; and Revisions to Standard 9.7 |  |  |  |
|  |  |  |  | - Pre-Emption Status: Not Started |  | 3rd Q, 2010 | OASIS |
|  |  |  |  | - Request No. R05019 Status: Not Started |  | 3rd Q, 2010 | OASIS |
|  |  |  |  | - Modify WEQ-001-9.7 Rollover Rights for Redirect on a Firm Basis Status: Completed |  | 2nd Q, 2009 | OASIS |
|  |  | iii) |  | Group 5: Paragraph 1377 – Group 5 work should precede group 4 work |  |  |  |
|  |  |  |  | - Paragraph 1377 Status: Not Started |  | 2nd Q, 2010 | OASIS |
|  |  |  |  | - Re-Bid Of Partial Service across Multiple Transmission Providers’ Systems Status: Not Started |  | 2nd Q, 2010 | OASIS |
|  |  |  |  | - Group DNR requests from a system with point-to-point requests on other systems for synchronization Status: Not Started |  | 2nd Q, 2010 | OASIS |
|  |  | iv) |  | Group 6: Miscellaneous (Paragraphs 1390 and 1627 of Order 890) |  |  |  |
|  |  |  |  | - Paragraph 1390 of Order 890 Status: Not Started |  | 4th Q, 2010 | OASIS |
|  |  |  |  | - Paragraphs 1627 of Order 890 Status: Not Started |  | 4th Q, 2010 | OASIS |
|  |  |  |  | - Redispatch Cost Posting to allow for posting of third party offers of planning redispatch services. Status: Not Started |  | 4th Q, 2010 | OASIS |
|  | b) | Develop the needed business practices as companion to the NERC standards for ATC related efforts |  |  |  |  |  |
|  |  | i) |  | Develop standards to support existing Request No. R05004. |  |  |  |
|  |  |  |  | 1. The processing of transmission service requests, which use TTC/ATC/AFC, in coordination with NERC changes to MOD 001 where the allocation of flowgate capability based on historical Network Native Load impacts the evaluation of transmission service requests, requiring the posting of those allocation values in conjunction with queries of service offerings on OASIS Status: Underway |  | 1st Q, 2010 | OASIS |
| 3 | Develop business practices standards to improve the current operation of the wholesale electric market and develop and maintain business practice and communication standards for OASIS and Electronic Scheduling |  |  |  |  |  |  |
|  | a) | Develop and/or maintain business practice standards as needed for OASIS and electronic scheduling. Specific items to address include: |  |  |  |  |  |
|  |  | i) |  | Network Services: Determine and develop needed business practice standards or other support is needed to support use of OASIS for Network Service transactions (R04006E). (Related to AP 2(a)(iii)) Status: Underway |  | 1st Q, 2010 | OASIS |
|  |  | ii) |  | Registry (TSIN): Determine and develop needed business practice standards to support the registry functions currently supported by NERC (R04037, R06027). |  |  |  |
|  |  |  |  | 1. | Work with the NAESB counsel to develop a confidentiality agreement, (R07013) Status: Completed | 4th Q, 2009 | JESS |
|  |  |  |  | 2. | Transition the TSIN Registry from NERC to NAESB as the enhanced Electric Industry Registry (EIR), (R06027). Status: Underway | 2010 | NAESB/NERC Administration, JESS |
|  |  | iii) |  | Document procedures used to implement the displacement/interruption terms of the Pro Forma tariff (R05019). Status: Deleted as a duplicate of 2009 AP item 2.a.ii.2 |  | 2011 | OASIS |
|  |  | iv) |  | Make remaining incremental enhancements to OASIS as an outgrowth of the NAESB March 29, 2005 conference on the future of OASIS (R05026). Scoping statement completed by SRS and assignments made to BPS and OASIS. |  |  |  |
|  |  |  |  | 1. | Eliminate Masking of TSR tag source and sink when requested status is denied, withdrawn refused, displaced, invalid, declined, annulled or retracted Status: Not Started | 2011 | OASIS |
|  |  |  |  | 2. | Initiate standard that eliminates the disparity of posting “sensitive” information. This standard should also include procedures of user certification that allows access to this class of information. Status: Underway (upon further development of this item by NAESB, a completion date will be determined) | 2011 | OASIS |
|  |  |  |  | 3. | Enhance the TSR result postings to allow showing of (i) limiting transmission elements and (ii) available generation dispatch options that would allow acceptance of reservation request. Status: Not Started (upon initiation of this item by NAESB, a completion date will be determined) | 2011 | OASIS |
|  |  | v) |  | Develop, coordinate interoperability testing, and implement e-Tag version 1.8.1 Status: Underway – 20090716 discussed rough time frames laid out needs test plans drafted |  | 1st Q, 2010 | JESS |
|  |  | vi) |  | Transition e-Tag Specification and schema to NAESB Status: Complete. Version 1.8.1 will be identified as the NAESB Electronic Tagging Functional Specification |  | 1st Q, 2009 | JESS |
|  |  | vii) |  | Review and correct the WEQ-004 Coordinate interchange Business Practice Standard as noted during the development of the e-Tag 1.8 development process. Status: Completed. Recommendation was voted out of the JESS on September 2, 2009. Formal comment period closed on October 8, 2009. |  | 3rd Q, 2009 | JESS |
|  |  | viii) |  | Review and correct WEQ-004 Coordinate Interchange Business Practice Standard as needed based on activities in NERC Project 2008-12, Coordinate Interchange Standards Revisions and supporting EOP-002-2 R4 and R6. [note: this is a new item] Status: Not started – dependent on NERC activity (upon initiation of this item by NAESB, a completion date will be determined) |  | 2010 | JESS |
|  | b) | Develop and/or maintain standard communication protocols and cyber-security business practices as needed. |  |  |  |  |  |
|  |  | i) |  | Develop PKI certification program for e-Tag and OASIS Status: Not Started (upon initiation of this item by NAESB, a completion date will be determined) |  | 2010 | Board Certification Program Committee |
|  |  | ii) |  | Develop PKI standards for OASIS. Status: Not Started (upon initiation of this item by NAESB, a completion date will be determined) |  | 2011 | OASIS |
|  |  | iii) |  | Develop Industry Implementation Plan for meeting PKI Standard requirements for e-tagging. Status: Underway. Full e-Tag implementation (server & client side) is linked to the transition of the Registry from NERC to NAESB and NAESB implementation. 20090716 – server-side certificate underway – change TSIN to accept https URLs with a September 2009 target. |  | TBD – dependent on item above (i) and EIR | JESS |
|  | c) | Develop needed business practice standards for organization/company codes for NAESB standards – and address current issues on the use of DUNs numbers. Status: Underway (upon further development of this item by NAESB, a completion date will be determined) Common code usage is linked to the transition of the Registry from NERC to NAESB |  |  |  | 2009 | NAESB Staff with WEQ support |
|  | d) | Develop business practice standards in support of FERC Order No. 717 Status: Completed |  |  |  | 1st Q, 2009 | BPS |
| 4 | Review and develop business practices standards to Demand Response, Demand Side Management and Energy Efficiency Programs |  |  |  |  |  |  |
|  | Review and develop needed model business practices for a standardized method for quantifying benefits, savings, cost avoidance and/or the reduction in energy demand and usage derived from the implementation of demand side management and energy efficiency programs. This effort will include demand side response, energy efficiency programs and metering, including the 'curtailment service provider' program. |  |  |  |  |  |  |
|  | a) | Develop matrix and business practice standards for measurement and verification for demand response products and services in ISO/RTO footprint areas. Status: Completed |  |  |  | 4th Q, 2008 | WEQ Section of the Joint WEQ/REQ DSM-EE Subcommittee |
|  | b) | Develop more detailed technical standards for the measurement and verification of demand response products and services in ISO-RTO footprint areas, including examples to be developed to support item 4(a) above. Status: In Progress |  |  |  | 2010 | WEQ Section of the Joint WEQ/REQ DSM-EE Subcommittee |
|  | c) | Develop preamble for business practice standards for measurement and verification for demand response and energy efficiency programs. Status: Completed |  |  |  | 3rd Q, 2009 | Joint WEQ/REQ DSM-EE Subcommittee |
|  | d) | Develop glossary for business practice standards Status: Ongoing |  |  |  | Ongoing | Joint WEQ/REQ DSM-EE Subcommittee |
|  | e) | Support retail development of matrix and model business practice standards for measurement and verification for demand response programs Status: Completed |  |  |  | 3rd Q, 2009 | Retail Section of Joint WEQ/REQ DSM-EE Subcommittee |
|  | f) | Develop business practice standards to measure and verify energy reductions that are made to comply with a Renewable Portfolio Standard that included energy efficiency or a stand-alone Energy Efficiency Portfolio Standard. Status: Upon further review, the task force has determined this work will be completed under Annual Plan Item 4g. |  |  |  | Combined with 4g | WEQ Section/Joint WEQ/REQ DSM-EE Subcommittee |
|  | g) | Develop business practice standards used to measure and verify reductions in energy and demand from energy efficiency in wholesale and retail markets. Status: Underway (An estimated completion date will be established in 4th Q after the new working group has been formalized) |  |  |  | 2010 | WEQ Section/Joint WEQ/REQ DSM-EE Subcommittee |
|  | h) | Develop business practice standards for cap and trade programs for green house gas Status: Moved to Provisional Item 8. This item will not be addressed until Congress has addressed pending legislation. |  |  |  | Moved to Provisional Item 8 | Joint WEQ/REQ DSM-EE Subcommittee |
| 5 | Maintain existing body of Version 2 standards |  |  |  |  |  |  |
|  | a) |  | Make consistency changes to Version 1.0 standards as directed by the WEQ Leadership Committee on December 12, 2007 (R08001 – BPS, OASIS, R08002 - OASIS, R08003 - OASIS - BPS, R08004, R08005 - OASIS) |  |  |  |  |
|  |  |  | 1. | OASIS Consistency Changes (R08001, R08002, R08003, R08005) Status: Not Started (upon initiation of this item by NAESB, a completion date will be determined) |  | 2011 | OASIS |
|  |  |  | 2. | Gas / Electric Communication Consistency Changes (R08004) Status: Completed. WEQ BPS coordinated recommendation with WGQ BPS. WEQ BPS voted recommendation out of subcommittee on September 28, 2009. |  | 3rd Q, 2009 | WEQ BPS / WGQ BPS |
|  | b) |  | Modify NAESB definitions to address internal inconsistencies and inconsistencies with the NERC glossary. Revise existing NAESB glossary/definition of terms to be applicable to entire set of WEQ Business Practices. (http://www.naesb.org/pdf3/weq_ec051308w3.doc) Status: Completed Subcommittee co-chairs are developing WEQ-000 Definition of Terms/Acronyms to replace definitions being included in each NAESB Business Practice. |  |  | 4th Q, 2009 | BPS/OASIS/SRS/JESS Co-chairs |
|  | c) |  | Develop standards to allow for registered Market Operators to request changes to the Market Level profile of Implemented Interchange (R06006) Status: Complete |  |  | 1st Q, 2009 | JESS |
|  | d) |  | Consistent with ¶51 of FERC Order No. 890-A, add AFC and TFC values to the “System_Attribute” data element of the NAESB Standard WEQ-003: OASIS S&CP Data Dictionaries. (R08011) Status: Not Started This Standards Request was assigned to the OASIS in May 2008. |  |  | 2011 | OASIS |
|  | e) |  | Provide for Enhanced Granularity for Public Utilities in Identifying Critical Operational Flow Orders. (R08020) Status: WEQ Complete/WGQ In Progress. This Standards Request was assigned to the BPS in August 2008 (upon initiation of this item by NAESB, a completion date will be determined) |  |  | 2nd Q, 2009 | BPS jointly with WGQ BPS |
|  | f) |  | Synchronize Bidding Credit Requirements for FTR, TCC and CRR (R08025) Posting of collateral is an important issue for financial marketers. Most financial marketers and smaller entities are required to post cash for FTR transactions, while most utilities post unsecured credit. Therefore, the timing for posting collateral is especially crucial to financial marketers. There are two posting periods for FTRs: 1. The Bidding Requirement: Credit must be posted with FTR bids and these monies are held until bids are cleared. 2. The Holding Requirement: After bids are cleared and FTRs awarded, collateral is required for the amount of time the FTR is active. Status: Withdrawn by requester |  |  | 4th Q, 2009 | SRS (Scoping) |
|  | g) |  | Correct WEQ 013-2.6.7.2. – Resale off OASIS (R08027) Status: Not Started |  |  | TBD | OASIS |
|  | h) |  | Add language to WEQ-001-4 Online Negotiation and Confirmation process to clarify Table 4-3 (R09003) Status: Not Started |  |  | TBD | OASIS |
|  | i) |  | Change Power Plant Operator to Power Plant Gas Coordinator (R09011) Status: Completed. WEQ BPS coordinated recommendation with WGQ BPS. WEQ BPS voted recommendation out of subcommittee on September 28, 2009. |  |  | 4th Q, 2009 | WEQ BPS/WGQ BPS |

| NORTH AMERICAN ENERGY STANDARDS BOARD NAESB 2009 WEQ Annual Plan as approved by the Board on December 10, 2009 |  |
| --- | --- |
| PROVISIONAL ITEMS |  |
| 1 | Develop and or modify business practices related to support of NERC effort on the NERC Resources and Transmission Adequacy (Project 2009-05 Resource Adequacy Assessment). |
| 2 | Develop business practices for allocating capacity among requests received during a submittal window Order 890-A (Docket Nos. RM05-17-001, 002 and RM05-25-001, 002 - Paragraph 805). |
| 3 | Determine any needed NAESB action in support of the Interchange Distribution Calculator (IDC) and develop any necessary standards. |
| 4 | Prepare recommendations for future path for TLR (equity concerns) in concert with NERC, which may include alternative congestion management procedures. Work on this activity is dependent on completing 2009 WEQ Annual Plan 1.c.i (Parallel Flow Visualization/Mitigation for Reliability Coordinators in the Eastern Interconnection). |
| 5 | Develop complementary standards that align with NERC Project 2008-01 Voltage and Reactive Control, for which a white paper is expected after the 2009 SAR is processed. |
| 6 | Develop NAESB business practices as needed to complement NERC reliability standards for FAC-012 and FAC-013. |
| 7 | Determine NAESB action needed to support FERC Action Plan for Smart Grid Technology. |
| 8 | Develop business practice standards for cap and trade programs for green house gas (See action item 4h). |
| 9 | Conduct assessment to determine if Electric Industry Requirements documented in WEQ-011 Gas / Electric Coordination should be considered reliability requirements and transition to NERC. |

Wholesale Electric Quadrant3

Executive Committee (WEQ EC)

Standards Review Subcommittee (SRS)

Interpretations Subcommittee

Open Access Same Time Information System (OASIS)

Joint Electric Scheduling Subcommittee (JESS)

Scoping

Task Forces & Working Groups

Development

E-Tariff Joint WEQ/WGQ Subcommittee

DSM-EE Retail/WEQ Subcommittee

Business Practices Subcommittee (BPS)

Smart Grid Standards Task Force (**)

NAESB WEQ EC and Subcommittee Leadership:

Executive Committee:  Kathy York (WEQ EC Chair) and Matthew Goldberg (WEQ EC Vice Chair)

Standards Review Subcommittee:  Narinder Saini, Ed Skiba

Interpretations Subcommittee:  Robert Schwermann

Business Practices Subcommittee & Task Forces: Jim Busbin (TLR), Ed Skiba

Open Access Same Time Information System (OASIS): Paul Sorenson, J.T. Wood, Marcie Otondo

Joint Electric Scheduling Subcommittee (JESS):  Bob Harshbarger (NAESB), Jim Hansen (NERC)

e-Tariff Joint WEQ/WGQ Subcommittee (e-Tariff):  Jane Daly (WEQ), Keith Sappenfield (WGQ)

DSM-EE Joint Retail/WEQ Subcommittee: Ruth Kiselewich and David Koogler (Retail), Roy True and Paul Wattles (WEQ)

(**)  The Smart Grid Task Force is a joint group of the retail electric and wholesale electric quadrant with other standards development groups such as OASIS, CalConnect, FIX and UCAIug, and includes other groups.  Direction may be given from NIST, DoE or FERC and the group reports to the NAESB Board Smart Grid Strategic Steering Committee.  The group is chaired by Brent Hodges, Wayne Longcore, Joe Zhou and Robert Burke.

End Notes WEQ 2009 Annual Plan:

? Dates in the completion column are by end of the quarter for completion by the assigned committee.  The dates do not necessarily mean that the standards are fully staffed to be implementable by the industry, and/or ratified by membership.  If one item is completed earlier than planned, another item can begin earlier and possibly complete earlier than planned.  There are no begin dates on the plan.

The assignments are abbreviated.  The abbreviations and committee structure can be found at the end of the annual plan document.

The Electronic Scheduling Subcommittee and Information Technology Subcommittee (ESS/ITS) were merged together through a decision made at the May 12, 2009 WEQ EC meeting.  The new subcommittee is named Open Access Same Time Information System Subcommittee (OASIS) and is now shown for assignments in this and future annual plans as OASIS.   Similarly the Joint Interchange Scheduling Working Group (JISWG) was renamed the Joint Electric Scheduling Subcommittee and now reports to the WEQ EC.  JESS is now shown for assignments in this and future annual plans rather than JISWG.  The changes took effect on August 1, 2009.

For additional information, please see comments submitted by PJM and MISO for this Annual Plan Item:  http://www.naesb.org/pdf3/weq_aplan102907w1.pdf.

Energy efficiency may be a wholesale product, such as capacity. Energy efficiency in retail markets may be from individual energy efficiency measures at the project level or a portfolio of projects that make up an energy efficiency program.