##### April 1, 2014

TO:	NAESB Gas-Electric Harmonization (GEH) Forum, NAESB Board of Directors, NAESB Advisory Council and posting for interested parties

FROM:		Rae McQuade

RE:	Revised Proposed Timeline to Address the Consensus Development Directives of the FERC Notice of Proposed Rulemaking on Coordination of the Scheduling Processes of Interstate Natural Gas Pipelines and Public Utilities issued on March 20, 2014

Dear All,

Please find below a revised timeline that supported by today’s conference call.

| Timeline -- Schedule of Meetings and Deliverables |
| --- |
|  | Date/Time | Committee & Meeting | Deliverables |
|  | March 27, 2014 - 9:00 am to 11:00 am Central | Conference Call GEH Committee - Organizational | Planning Session |
|  | April 1, 2014 – 9:00 am to 11:00 am Central | Conference Call & Web Cast GEH Committee – NAESB Process Review | Review of NAESB voting procedures |
|  | April 1, 2014 – 1:00 pm to 3:00 pm Central | Conference Call GEH Committee/Forum - Organizational | Vote on abled motion and review deliverables timeline |
|  | April 3, 2014 – 9:00 am to 1:00 pm Central | NAESB Board of Directors Meeting | GEH recommendations will be made to the board, including changing the NAESB annual plans to activate GEH related issues and provide guidance to the WGQ Executive Committee to identify standards that would require changes to support the FERC proposal contained in the NOPR and any other recommendations made on April 1 |
|  | Beginning April 4, 2014 through July 18, 2014 | Wholesale Gas Quadrant (WGQ) Executive Committee (EC) and WGQ subcommittees assigned by the WGQ EC | Assuming the NAESB Board of Directors approved the above recommendations, the work can begin to create a catalog of the existing NAESB WGQ standards that would require modifications to support the FERC proposal contained in the NOPR Also beginning April 4, if the Board of Directors supports such, the WGQ EC and the WGQ EC subcommittees can begin redlining the identified standards contained in the aforementioned catalog, which would essentially build a recommendation for industry comment. |
|  | **From April 4, 2014 – June 5, 2014 | NAESB GEH Forum Meetings, Conference Calls and Requests for Presentations | NAESB GEH Forum Meetings on Alternative Consensus Proposals |
|  | June 6, 2014 | NAESB Board of Directors Conference Call & Web Cast | Review and Vote on Alternative Consensus Proposal Recommended by Participants of the NAESB Gas-Electric Harmonization Forum |
| If consensus on an alternative proposal cannot be reached or is not supported by the Board of Directors by June 9, 2014 a status report will be filed with the Commission and no other GEH Forum meetings are needed. If no consensus is reached, the FERC will be notified and no other work is needed until the FERC final rule is issued. Should the final rule support the FERC proposal outlined in the NOPR, the redlined catalog of standards changes will be used as a basis for forming the recommendation and processing through to ratified standards in a ninety day window, unless otherwise noted in the final order. |
|  | June 9, 2014 | WGQ EC and appropriate subcommittees (WEQ EC and appropriate subcommittees may be involved if WEQ standards are impacted.) | Begin Development of a Recommendation to Support Alternative Consensus Proposal Articulated by the Board of Directors |
|  | July 18, 2014 | Appropriate subcommittees | Complete Recommendation to Support Consensus Standards completed by appropriate subcommittees and sent out for formal industry comment. |
|  | August 18, 2014 |  | Formal Comment Period on Recommendation to Support Consensus Standards Ends |
|  | August 22, 2014 | WGQ Executive Committee Meeting, Conference Call & Web Cast (WEQ EC may be involved if WEQ standards are impacted.) Dallas, TX | Review Recommendation and any Comments Submitted and Vote on Recommended Consensus Standards |
|  | August 22, 2014 |  | Ratification Ballot on Consensus Standards is Distributed to the NAESB Membership |
|  | September 22, 2014 |  | Ratification Ballot Period on Consensus Standards is Closed |
|  | September 29, 2014 |  | NAESB Staff Files Consensus Standards with the Commission. |

| **Timeline -- Schedule of Meetings and Deliverables |
| --- |
| Date/Time | Committee Meeting or Activity | Deliverables |
| From April 4, 2014 – June 1, 2014 ** | GEH Forum Meetings, Conference Calls and Requests for Presentations | GEH Committee Meetings on Alternative Consensus Proposals |
| April 4 - 11, 2014 | Request for Presenters | Presenters provide notice of intent to present and subject matter |
| April 18, 2014 | Presentations forwarded to the NAESB office | Presentations posted on the NAESB web site |
| Week of April 21 | GEH face to face meeting | Begin review of presentation and discussion of alternatives |
| Week of May 5 | GEH face to face meeting | Continue discussion on alternatives |
| Week of May 19 | GEH face to face meeting | Continue discussion on alternatives |
| Week of June 2, 2014 | GEH face to face meeting | Complete work on alternative consensus proposals, vote, and prepare recommendation for the Board of Directors |

# Footnotes

All meetings, if scheduled for in-person attendance, are available at a minimum by conference call, and in most case by web cast as well.  In scheduling meetings for GEH related matters, all attempts will be made to not schedule GEH--coincident meetings.

All meetings, if scheduled for in-person attendance, are available at a minimum by conference call, and in most case by web cast as well.  In scheduling meetings for GEH related matters, all attempts will be made to not schedule GEH--coincident meetings.