| **NORTH AMERICAN ENERGY STANDARDS BOARD**  **2015 ANNUAL PLAN for the RETAIL MARKETS QUADRANT**  **Adopted by the Board of Directors on December 10, 2015** | | | | | | | |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | | **Item Number & Description[[1]](#endnote-1)** | | | | **Completion[[2]](#endnote-2)** | **Assignment[[3]](#endnote-3)** |
| 1. | | Develop Technical Electronic Implementation Standards and Data Dictionaries | | | |  |  |
|  | | a. | Review and update the technical implementation of Book 3 – Billing and Payment.  Status: Complete | | | 2nd Q, 2015 | IR/TEIS |
|  | | b. | Review and update the technical implementation of Book 8 – Customer Information  Status: Underway | | | 4th Q, 2015 | IR/TEIS |
| 2. | Additional Registration Agent Processes | | | | |  |  |
|  | a. | | Develop Technical Electronic Implementation Standards and Data Dictionaries to support Model Business Practices of Book 14 – Service Requests, Disconnections and Reconnections in the Registration Agent Model  Status: Not Started | | | 2016, date dependent on completion of item 3(f) | IR/TEIS |
| 3. | Update Existing Model Business Practices – Review and update all existing Model Business Practices, filling in any gaps that may exist and making the language consistent throughout all Books.[[4]](#endnote-4) | | | | |  |  |
|  | a. | | Book 9 – Customer Billing and Payment Notification via Uniform Electronic Transactions  Status: Complete | | | 2nd Q, 2015 | BPS |
|  | b. | | Book 10 – Customer Enrollment, Drop, and Account Information Change  Status: Complete | | | 3rd Q, 2015 | BPS |
|  | c. | | Book 11 - Customer Enrollment, Drop, and Account Information Change Using a Registration Agent  Status: Underway | | | 4th Q, 2015 | BPS |
|  | d. | | Book 12 – Inquiries  Status: Not Started | | | 4th Q, 2015 | BPS |
|  | e. | | Book 13 – Measurement and Verification (M&V) of Demand Response Programs[[5]](#endnote-5)  Status: Not Started | | | 2016 | BPS |
|  | f. | | Book 14 – Service Request, Disconnection and Reconnection in the Registration Agent Model  Status: Not Started | | | 2016 | BPS |
|  | g. | | Book 15 – Specifications for Common Electricity Product and Pricing Definition5  Status: Not Started | | | 2016 | BPS |
|  | h. | | Book 16 – Specifications for Common Schedule Communication Mechanism for Energy Transactions5  Status: Not Started | | | 2016 | BPS |
|  | i. | | Book 17 – Specifications for Retail Standard Demand Response Signals5  Status: Not Started | | | 2016 | BPS |
|  | j. | | Book 18 – Retail Customer Energy Usage Information Communication5  Status: Not Started | | | 2016 | BPS |
|  | k. | | Book 21 – Energy Services Provider Interface5  Status: Not Started | | | 2016 | BPS |
|  | l. | | Book 22 – Third Party Access to Retail Customer Information  Status: Not Started | | | 2016 | BPS |
|  | m. | | Book 23 – Supplier Marketing Practices  Status: Not Started | | | 2017 | BPS |
|  | n. | | Book 24 – Enrollment, Drop, Account Information Change in Demand Response Programs5  Status: Not Started | | | 2017 | BPS |
| 4. | Retail Net Metering - Develop Model Business Practices and technical implementation to be included in Book 3 – Billing and Payments, Book 8 – Retail Customer Information, Book 10 – Retail Customer Enrollment, Drop and Account Information Change, and Book 11 –Retail Customer Enrollment, Drop and Account Information Change Using a Registration Agent for the limited purpose of providing metering data required by Market Participants in competitive energy markets in jurisdictions where their charges to certain Retail Customers must account for Retail Net Metering arrangements | | | | |  |  |
|  | a. | | Develop Model Business Practices to describe how Retail Net Metering is used by Market Participants in competitive energy markets in jurisdictions where their charges to certain Retail Customers must account for Retail Net Metering arrangements  Status: Underway | | | | |
|  |  | | i. | | Book 10 – Customer Enrollment, Drop, and Account Information Change  Status: Complete | 3rd Q, 2015 | BPS |
|  |  | | ii. | | Book 11 – Customer Enrollment, Drop, and Account Information Change Using a Registration Agent  Status: Underway | 4th Q, 2015 | BPS |
|  | b. | | Develop Data Dictionaries and technical implementation for the limited purpose of providing metering data required by Market Participants in competitive energy markets in jurisdictions where their charges to certain Retail Customers must account for Retail Net Metering arrangements | | | | |
|  |  | | i. | | Book 3 – Billing and Payment  Status: Underway | 2016 | IR/TEIS |
|  |  | | ii. | | Book 8 – Customer Information  Status: Underway | 2016 | IR/TEIS |
|  |  | | iii. | | Book 10 – Customer Enrollment, Drop, and Account Information Change  Status: Not Started | 2016 | IR/TEIS |
|  |  | | iv. | | Book 11 – Customer Enrollment, Drop, and Account Information Change Using a Registration Agent  Status: Not Started | 2016 | IR/TEIS |
| 5. | DSM-EE Certification | | | | | | |
|  | a. | | Develop a specification for demand response products and services to support a certification program.  Status: On Hold | | | TBD | DSM-EE**[[6]](#endnote-6)** |
| 6. |  | | Energy Services Provider Interface | | | | |
|  | a. | | Review the NAESB RXQ EDI Standards and REQ.21 Energy Services Provider Interface Model Business Practices to determine if consistency changes should be made.  Status: Complete | | | 1st Q, 2015 | ESPI Task Force, IR/TEIS and BPS |
|  | b. | | Review all existing books to determine whether references to REQ.21 Energy Services Provider Interface Model Business Practices should be included.  Status: Complete | | | 2nd Q, 2015 | ESPI Task Force, IR/TEIS and BPS |
|  | c. | | For the Books identified in 7.b, add language to differentiate between ANSI X12 EDI and REQ.21 Energy Services Provider Interface Model Business Practices  Status: Complete | | | 3rd Q, 2015 | ESPI Task Force, IR/TEIS and BPS |
| 7. |  | | Update definitions of Data Custodian, Historical Usage and other technical definitions in Book 8 – Customer Information and make the definitions consistent throughout all Books.  Status: Complete | | | 2nd Q, 2015 | BPS/Glossary |
| 8. |  | | Request R14004 – Amend Quadrant EDM Manual to Add Transaction Set-Code Values in Support of the ERCOT Market | | |  |  |
|  | a. | | Develop the technical implementation in Book 5 – Quadrant EDM Manual and accompanying model business practices in Book 24 – Enrollment, Drop, and Account Information Change in Demand Response Programs for the remainder of the transaction set code values identified in the request  Status: Withdrawn (addressed through minor correction) | | | 2nd Q, 2015 | Retail Registration Agent Task Force |
| 9. |  | | Request R14008 – Open Field Message Bus (FMB) | | |  |  |
|  | a. | | Develop model business practices to support OpenFMB architecture for interoperable data exchange between distributed power systems devices on the electric grid’s field area networks  Status: Underway | | | 4th Q, 2015 | Open FMB Task Force |
| 10. |  | | Request R15001 – Develop Revisions applicable to the NAESB Model Business Practice Standard, RXQ.6.10 Retail Customer Authorization for Release of Retail Customer-Specific Data  Status: Complete | | | 3rd Q, 2015 | ESPI Task Force, IR/TEIS and BPS |
| 11. | Program of Standards Maintenance & Fully Staffed Standards Work[[7]](#endnote-7) | | | | | | |
|  | a. | | Business Practice Requests | | | Ongoing | Assigned by the EC |
|  | b. | | Information Requirements and Technical Mapping of Business Practices | | | Ongoing | Assigned by the EC |
|  | c. | | Interpretations for Clarifying Language Ambiguities | | | Ongoing | Assigned by the EC |
|  | d. | | Maintenance of Code Values and Other Technical Matters | | | Ongoing | Assigned by the EC |
|  | e. | | Development and Maintenance of Definitions | | | Ongoing | Glossary |
|  | f. | | Harmonization of Definitions with All Other Quadrants | | | Ongoing | Glossary |
|  | g. | | Development and Maintenance of Model Business Practices | | | Ongoing | BPS |
| **Provisional Activities** | | | | | | | |
|  | | 1. | | Review security standards as may be deemed necessary, such as Public Key Infrastructure (PKI). | | | |
|  | | 2. | | Develop NAESB Certification checklist criteria for Retail Quadrants to be used in the NAESB Certification Program. The certification checklist may address test scripts, a checklist of items to be tested, data connectivity for test scripts and EDM testing. | | | |
|  | | 3. | | Review RXQ.6 pending results of 2014 WGQ Annual Plan Item 7a – Review Final Rules published by the Commodity Futures Trading Commission (CFTC) to determine if new rules on various definitions will impact any of the NAESB contracts, specifically their General Terms and Conditions. | | | |
|  | | 4. | | Consider development of business practices to support the use of software applications for customer authorizations, including mobile devices. | | | |
|  | | 5. | | Develop and/or modify Demand Response Standards as needed in conformance with final D.C. Circuit ruling on FERC Order No. 745. | | | |
|  | | 6. | | Develop new Model Business Practices and modify existing Model Business Practices, as necessary, to support FERC order(s) issued in Docket No. RM14-2-000. | | | |
|  | | 7. | | Consider the need for development of Model Business Practices to support the implementation of distributed generation. | | | |
|  | | 8. | | Consider the need for development of Energy Efficiency Model Business Practices to support the request of the American National Standards Institute. | | | |
|  | | 9. | | Review RXQ.6 for consistency with any updates made to the NAESB Base Contract for Sale and Purchase of Natural Gas | | | |
| **Retail Electric Model Business Practices Only:** | | | | | | | |
|  | | 1. | | Settlement Process: Reconcile energy schedules and energy delivered by Suppliers within a given market. Note: will need to be coordinated with the WEQ for the RMQ. | | | |
|  | | 2. | | Review and develop model business practices to support renewable portfolio programs. | | | |

**Retail Markets**

**Quadrant Executive Committee**

**(RMQ EC)**

**Business Practices Subcommittee (BPS)**

**Contracts Subcommittee (dormant)**

**Glossary Subcommittee**

**Retail Registration Agent Task Force (\*)**

**Technical Electronic**

**Implementation Subcommittee (TEIS)**

**Model Business**

**Practice**

**Development**

**Task Forces & Working Groups**

**Technical**

**Standards**

**Development**

**Joint RMQ/WEQ DSM-EE Subcommittee**

**Information Requirements Subcommittee (IR)**

**Open Field Message Bus (FMB) Task Force**

**Smart Grid Standards Development Subcommittee (\*\*)**

NAESB Retail Subcommittee Leadership: [[8]](#endnote-8)

Executive Committee: Dan Jones, Chair, Phil Precht, Chair

Business Practices Subcommittee: Phil Precht, Dan Jones

Information Requirements Subcommittee/Technical Electronic Implementation Subcommittee: Judy Ray

Glossary Subcommittee: Patrick Eynon

DSM-EE Subcommittee: Roy True (WEQ), Paul Wattles (WEQ), and Eric Winkler (RMQ)

Retail Registration Agent Task Force: Debbie McKeever

Open FMB Task Force: Joe Zhou, Stuart Laval

(\*) The Retail Registration Agent Task Force may draft MBPs, process flows, implementation guides and technical standards supportive of the Registration Agent and submit them to the BPS. The group is chaired by Debbie McKeever.

(\*\*) The Smart Grid Standards Subcommittee is a joint group of the Retail Energy and Wholesale Electric Quadrants with other standards development groups such as OASIS, CalConnect, FIX and UCAIug, and includes other groups. Direction may be given from NIST, DoE or FERC and the group reports jointly to the NAESB Board Smart Grid Strategic Steering Committee and the RMQ and WEQ ECs. The group is chaired by Wayne Longcore, Joe Zhou and Robert Burke.

1. **RMQ 2015 Annual Plan End Notes:**

   As outlined in the NAESB Bylaws, the RMQ will also address requests submitted by members and assigned to the RMQ through the Triage Process. [↑](#endnote-ref-1)
2. Dates in the completion column are by end of the quarter for completion by the assigned committee and subcommittee. The dates do not necessarily mean that the standards are fully staffed to be implementable by the industry, and/or ratified by membership. If one item is completed earlier than planned, another item can begin earlier and possibly complete earlier than planned. There are no begin dates on the plan. [↑](#endnote-ref-2)
3. The assignments are abbreviated. The abbreviations and committee structure can be found at the end of the Annual Plan document. [↑](#endnote-ref-3)
4. Note: BPS will not review Book 5 (Quadrant Specific Electronic Delivery Mechanism), Book7 (Internet Electronic Transport), or Book 20 (Smart Grid Standards Data Element Table). [↑](#endnote-ref-4)
5. Note: This will be for language and format only, BPS will not edit for content. [↑](#endnote-ref-5)
6. The DSM-EE subcommittee has split into several separate groups to support concurrent development of separate standards sets. [↑](#endnote-ref-6)
7. This work is considered routine maintenance and thus the items are not separately numbered. The RMQ EC will assign maintenance efforts on a request-by-request basis. [↑](#endnote-ref-7)
8. [↑](#endnote-ref-8)