	Task
ID 

	Task 

	Responsible 

	Date 

	Notes 


	1 

	OBJECTIVE 1: Develop a summary of information needs for various means of customer information access about metering and billing. Develop requirements as quickly as possible, then reach out to SDOs to vet them and look for harmonization. 

	UCAIug – OpenSG , Smart Grid Enterprise 

	October, 2009 

	Logical information requirements for customer authorization of 3rd party access meter data from the utility back-office have been developed and posted in the _SmartGridInterimRoadmap.OpenADE Business & User Requirements and SRS on the UCAIug OpenADE Site". These requirements are in the initial scope of work for OpenADE 1.0. Additional information, such as pricing and billing, will be discussed for OpenADE 2.0 at subsequent meetings of the UCAIug OpenADE Task Force. Interested parties are encouraged to participate in this effort. Direct meter data access requirements are included in the OpenHAN 2.0 scope being developed by the UCAIug OpenHAN Task Force. (svanausdall 11/24/09)

The OpenADE 1.0 work does not address the entire scope of PAP10; the PAP10 team is working on these issues in the weekly meetings.Join the email list to get meeting notices.


	2 

	Reach out to ANSI C12, IEC (61850), ZigBee , and OASIS SDOs to get them formally involved in the existing UCAIug process as members of the “Tiger Team” 

	UCAIug – OpenSG , Smart Grid Enterprise 

	Immediate 

	Already have IEC, Zigbee, and some OASIS members that are part of the UCAIug. Notice of OpenADE documents sent to PAP 10 list. Additional scope covered in 2.0 efforts. (svanausdall 11/24/09) 


	3 

	Have meeting in October with all the different stakeholders 

	NIST 

	October, 2009 

	Had PAP 10 and OpenADE sessions during OpenSG meeting in Knoxville, as well as at Grid-Interop in Denver. (svanausdall 11/24/09) 


	4 

	Develop a statement of support for extending their process to incorporate inclusion of additional stakeholders into their existing process. 

	UCAIug – OpenSG , Smart Grid Enterprise 

	Immediate 

	Included in OpenADE Charter. (svanausdall 11/24/09) 


	5 

	OBJECTIVE 2: Develop short term plans for near-term customer access to usage data based upon today’s installed meters. 

	UCAIug 

	January, 2010 

	The near term plan for customers and 3rd parties to obtain customer usage data using current meters is being done through OpenADE 1.0 activities. Direct meter data access requirements are included in the OpenHAN 2.0 scope being developed by the UCAIug OpenHAN Task Force, with input and involvement from other PAPs and stakeholders. (svanausdall 11/24/09) 


	6 

	OBJECTIVE 3: Develop composite information model that can be easily transformed without loss for transport via standards in OASIS, IEC61970/61968, IEC61850, ANSI C12.19/22, ASHRAE 135, and ZigBee SEP 2 

	U [image: image1.png]


[image: image2.png]


[image: image3.png]


CAIug - OpenSG 

	January, 2010 

	CIM (IEC61968/61970)-based schemas being developed for SEP 2. Input from 61850 and other standards is being considered in SEP 2 scope, and will be considered in OpenADE 2.0 and OpenHAN 2.0 scope. (svanausdall 11/24/09) 


	7 

	OBJECTIVE 4: Development and implement a plan to expedite harmonized standards development and adoption within the associated standards bodies. 

	NAESB 

	  

	Need to wait on this until requirements are defined and it has been discussed within the PAP10 group. 


	8 

	For each SDO and the PAP stakeholders, UCAIug will provide a proposed plan for conveying the result of Objective 3 to the SDOs – CIM, 61850, OASIS, ANSI C12.19, ZigBee SEP 2 

	UCAIug 

	October, 2009 

	As stated above, available for existing OpenADE 1.0 scope, notifications sent. In general, UCAIug is encouraging those interested to participate in OpenADE and OpenHAN task forces. (svanausdall 11/24/09) 



	

	
	


