## Slide 1: BPS First-To-Curtail/Last-To-Curtail Sub Team Conference Call
October 05, 2011

## Slide 2: Status Check as of Sep 30, 2011
Action Item 54 – 3 of 5 issues completed
  COMPLETE – Translate Guidance Document (weqbps080911a17.docx) in PFV Whitepaper (Permanent Solution White Paper - Action Item 54_093011.docx)
  COMPLTE – Cross check guidance document with [Chris Advena] Whitepaper (weqbps080911w10.docx )
  COMPLETE – Business Rules Transparency Matrix for First-To-Curtail/Last-To-Curtail (Permanent Solution White Paper - Action Item 54_093011.docx)
  WORK IN PROGRESS – Parking Lot Item # 24
  WORK IN PROGRESS – Reliability concerns around First-To-Curtail/Last-To-Curtail (articulated in weq_bps080911w11.docx)
WORK IN PROGRESS - Verify definition of “First to Curtail” is consistent with PFV Whitepaper
WORK IN PROGRESS – Parking Lot Item # 19
WORK IN PROGRESS - Discuss and clarify Parking Lot Items 19 and 24

## Slide 3
Oct 5 discussion Parking Lot # 24 –
  When coordination agreement exists, transactions will be last to curtail
  To the extent all TSPs are evaluating/granting requests ( for drive in, drive out, wheel through) using consistently honor 3rd party flowgate and any TSP has considered the impacted flowgate in evaluating/granting the request, the tag should be last to curtail.
  COMPLTE – PARKING LOT ITEM # 24 (by itself).

## Slide 4
Oct 05 “Reliability Concerns” discussions
  Question 1: Is this a NERC Issue or a BPS Issue?
  This discussion led in to a related discussion of the granularity of GTL calculation and what IDC can support and/or will be able to support in future
  Subteam prefers that GTL impact calculation should be more granular that current IDC
  Subteam prefers that BPS should have coordinated discussion and problem solution with NERC IDCWG and/or ORS
  At present, GTL is only considered in the forward direction, however, the net GTL impact should ideally include the net of the forward and reverse (aka counterflow) component. Tags are only considered as unidirectional impact. This treatment of GTL in forward direction only can raise potential equity and operational issue(s)
  Sub team agrees that GTL should be netted, but given the time constraints, we think netting is a large/complex project that deserves consideration as a phase II improvement and/or additional scope. Also consider netting of tags at that point.
  NERC groups can give us decision/guidance of granularity and we can develop business rules that compliment NERC’s guidance
  Comparability issue – PTP and GTL should receive comparable treatment under first to curtail / last to curtail
  SUB TEAM CONCLUDING STATEMENT – Hold coordinated discussions with appropriate NERC groups. BPS to decide on merit of this statement and consider path forward.

## Slide 5
Oct 05 – Subteam is done with “reliability concerns”

## Slide 6
SUB TEAM CONCLUSION ON DEFINITION OF “FIRST TO CURTAIL” -
“First-To-Curtail” are those off-path firm transactions and GTL subject to curtailment due to a lack of coordination agreement between the effected TSPs.
“Last –to-Curtail” – only applies to on-path firm transactions and GTL, and those off-path firm transactions and GTL that do not fall within First-to-Curtail
THIS ITEM IS COMPLETE FOR SUBTEAM.

## Slide 7
FRIDAY OCT 07
  BERT BRESSER’s POWER POINT
  STEVE SANDERS’ HOMEWORK FROM SEP 30
  ED DAVIS EMAIL DATED OCT 05