e-Tag 1.8.1 Cutover Plan 
The cutover should occur on a Tuesday or Wednesday. The plan assumes that the cutover will be on Tuesday, December 8, 2009. All times listed are in Central Prevailing Time. Each vendor will provide contact info (phone and email) that other vendors can use immediately before/after the cutover to resolve any last minute problems. 

	21:30 
	Tag authority services stop accepting new requests. Tag authority services should return a fault message for any new request message received after this time (RequestNewTag, RequestCorrection, SetState, RequestProfileChange). All non-request messages (distribute and query messages) will be sent/processed normally.
Any pending requests will be withdrawn by the authority service as though the requesting entity had sent a WithdrawRequest. 

	21:30 – 22:00 
	All tag services make any required implementation changes to implement e-Tag 1.8.1.  



	
	

	22:00 
	E-Tag 1.8.1 goes live!!! 


