DRAFT

Oct, 29, 2009


e-Tag 1.8.1 Cutover plan 

This plan assumes that the cutover will be on Tuesday, December 8, 2009. All times listed are in Central Prevailing Time.  All e-Tag vendors will exchange contact info (names, phone, and email) to be used in the event an unforeseen issue occurs during the cutover period.

	21:30 
	Tag authority services stop accepting new requests. Tag authority services should return a fault message for any new request message received after this time (RequestNewTag, RequestCorrection, SetApprovalState, RequestProfileChange). All non-request messages (distribute and query messages) will be sent/processed normally. 

	21:30 – 21:45 
	Tag authority services resolve all pending requests to a state of “Dead”, listing all approval parties that have not taken any action as passively denied. Send out all of the usual messages to approval parties, etc. to indicate resolution. All messages for all tags should be COMPLETE before 22:00. Any e-Tag terminations required by procedures below should be terminated during this period. 

	
	

	22:00 
	E-Tag 1.8.1 goes live!!! 


