

2/18/2010

e-Tag 1.8.1 Cutover plan 

This plan assumes that the cutover will be on Tuesday, March 30, 2010.  All times listed are in Central Prevailing Time.  All e-Tag vendors will exchange via tagven@nerc.com contact info (names, phone, and email) to be used in the event an unforeseen issue occurs during the cutover period.

	21:30 Central
	Begin cutover activities

	22:00 Central
	e-Tag 1.8.1 goes live!!! 


