OASIS NITS Assignments as of 
12/01/11

1) WEQ-000 develop and send note to subcommittee co-chairs for changes to Applicant definition

· JT/Alan

· Completed 11/3/11

2) WEQ-001 move NSR section 001-105.5 to DNR section 105.2

· JT

· Partially Completed 10/13/11

· Paul will take a shot at rewording this movement for 10/26-27 meeting

· Completed 10/27/11

3) WEQ-001 expand Modification of Network Load section 001-105.4

· Pete

· Completed 10/27/11

4) WEQ-002 modify language from version 2.1 to current language

· JT/Paul

· Completed 10/13/11

5) WEQ-002 Add in audit section

· Paul

· Completed 10/26-27/11

6) WEQ-002 move Section 002-101.3.2.6 paragraph 6 & 7 to somewhere in WEQ-001

· Paul

· Completed 10/27/11

7) WEQ-002 move NSR to DNR as optional

· Paul
· Completed 10/27/11

8) WEQ-002 Entity Code correct from being caps (entity code) also check other standards (001, 003, 013)

· JT/Paul
· Completed 10/13/11

9) WEQ-002 add Data Elements SOURCE_AREA and TITLE_AREA

· Paul

· Completed 10/27/11

10) WEQ-002 Optionality of NITS Secondary Service

· Paul

· Completed 10/13/11 cannot  remember what this was in reference to taken off the list
11) WEQ-003 modify language from version 2.1 to current language

· JT

· Completed 10/13/11

12) WEQ-003 add Data Elements SOURCE_AREA and TITLE_AREA

· Paul

· Completed 10/27/11

13) WEQ-013 modify language from version 2.1 to current language

· JT

· Completed 10/13/11

14) WEQ-013 Develop examples
Examples completed 11/18/11 for text and diagram

11/18/11 PS to develop or not a CSV example for the completed examples. Subcommittee will let PS deicide if CSV example is needed. 

· Alan/Ken/Jimmy/Pete/James/Marie

· 10/27/1 developed framework of the examples

· Basic nits application (one dnr, one load, one etc. simple)

· Add dnr to existing nits application

· Modification (modifying load or DNR)

· Temp termination (DNR)

· Concomitant (temporary termination DNR/PTP service)

· Query request 

· Query dnr’s

MISO Suggestions for scenarios:
 

a.      Going from pre-submittal to approving a NITS application (with the various portions) and how this would work for counteroffers and coordinated requests with PTP request included.
 

OS subcommittee:  break into parts. 
1) pre-submittal to confirmed with a perfect nits application

10/27/11 will be not developed for formal comment

2) pre-submittal to confirmed with some various processes that need deficient processes

10/27/11 will be developed for formal comment
11/17/11 completed
Example contains:

TC creates and submits application with one on system physical DNR and one load 
TP  evaluates for completeness and finds deficiency – no DNR attestation  
TC remedies deficiencies
TP marks complete and studies
TP accepts
TC confirms 

3) pre-submittal to confirmed with some counteroffers and coordinated requests 

10/27/11 will be not developed for formal comment

 

b.      Concomitant Evaluation with counteroffer/rebid 
OS subcommittee:  this is good to develop

10/27/11 will be developed for formal comment
11/17/11 completed
Example contains:

TC temporary terminates 100 mw of DNR capacity

TC requests 100 mw firm ptp capacity

TP counteroffers 80 mw firm ptp

TC rebids 75 mw of temporary termination of DNR and frim PTP capacity

TP accepts rebid

TC confirms 

 

c.      Multiple releases of Secondary Network Transmission Service
OS subcommittee: this is good to develop but for a single release

10/27/11 will be not developed for formal comment

 

d.      Adding a new Network Resource
OS subcommittee:  this is good to develop for a DNR (physical only) 

10/27/11 will be developed for formal comment
11/17/11 completed
Example for add on-system generation DNR contains:

TC requests 500 mw of DNR capacity

TP evaluates for completeness – no deficiencies 
TP studies and presents results

TP accepts
TC confirms 

 

e.      Creating a new Network Resource, moving it to a temporary termination and then to an indefinite termination.
OS subcommittee:  this is good to develop (temporary and indefinite are two different examples)

10/27/11 will be not developed for formal comment

 

f.        Where a Transmission Provider would use discretion in determining if a deficient request for designation of a new Network Resource has met the minimum threshold by which a Transmission Provider will set the request to DECLINED for the reason that there has been a significant change.
OS subcommittee:  this is not good to develop

10/27/11 will be not developed for formal comment

 

g.      Deficient/Reevaluate examples
OS subcommittee:  this is good to develop for a DNR request

10/27/11 will be not developed for formal comment already covered in a.
 

Other suggestions/requests:
 

1. Termination of NSRs and management of total NSR capacity for a given path and sink.
 
What happens in the following example?
a.      The Transmission Provider has 300 MW of scheduling rights assigned to three DNRs as follow:
        DNR A: 100 MW capacity with 100 MW scheduling rights
        DNR B: 200 MW capacity with 200 MW additional scheduling rights
        DNR C: 50 MW capacity with 0 additional scheduling rights

10/27/11 will be not developed for formal comment

b.      The customer submits an indefinite termination of DNR A:
                                                              i.      What action is taken on DNR A and DNR A’s data templates for NITSSchedulingRights?
                                                            ii.      Does the Transmission Provider have the right to unilaterally assign 50 MW of capacity to the NITSSchedulingRights template associated with DNR C?

10/27/11 will be not developed for formal comment

2. Treatment of a constrained interface where the DNR capacity is retained but the scheduling rights are counteroffered.

10/27/11 will be not developed for formal comment

Example needs:


Narrative


Visual


CSV

15) WEQ-013 develop wording narratives to sections 105.3 – 108

· JT

· Partially Completed 10/13/11 013-107 (network integration transmission service – extension of network integration transmission service application stop_time), 013-106 (secondary network transmission service), and 013-105.5 (concomitant evaluation)

· JT will complete 013-105.3 (termination of designated network resource) and 013-105.4 (modification of network load)
· Completed 10/27/11
16) WEQ-013 develop process maps that need to be done throughout standard

· Yarrow/Pete
· Partially completed 11/18/11 

· will fully complete by 12/1/11
· 12/1/11 completed
17) Can standard be bookmarked from table of content to body
· James

· Partially Completed 10/13/11 no to internal hyperlinks 
· James will ask about granularity of bookmarks

· Completed 10/27/11

18) Call NAESB to find the correct version of the book

· JT

· Completed 10/27/11 no need to correct version numbers FERC will have history of changes and final actions. NAESB will put out only one version as final. Currently book will be 3.0 and S&CP will be 2.0 with all final actions applied.

19) Query to include PTP and NITS request for queue order

· Option 1 having a nits template that showed the transmission request queue order.

· Option 2 having the transstatus structures return the queue order

· Option 3 It would require that TP to support both options.

· 10/13/11 Decided to make a general section that is developed to include PTP and NITS coordination/integration of both. Paul will develop

· Completed 10/27/11

20) 9/7/11 In 001-103, it appears that a NITS Application can be a Coordinated Request since WEQ-001-103.1.1 allows for the entire application to be CR_COUNTEROFFERED or CR_ACCEPTED.  The Timing table in TABLE 105-A states it is specific to NITS modifications of service requests what are the timing requirements for an Eligi                                                                                                                                                                                                                                                                                                                                                                                                                      ble Transmission Customer to CONFIRM a CR_COUNTEROFFERED or CR_ACCEPTED initial NITS Application.


Need to handle in WEQ-001-100 series, SAMTS requirements, and in the WEQ-001-105 NITS timing table.


To be discussed and resolved at the 9/27-29 meeting
· JT and report back to os
· Completed 11/18/11

21) ) 9/7/11 Can only a portion of a NITS Application be associated to a Coordinated Request? If so how does that work if the portion is pre-confirmed, CR_ACCEPTED and other portions are DECLINED or CR_COUNTEROFFER.  Does this require the Network Customer to CONFIRM the entire NITS Application since they cannot act on individual portions of the NITS application (see WEQ-001-103.8.1.3?

Need to handle in WEQ-001-100 series, SAMTS requirements, and in the WEQ-001-105 NITS timing table.


To be discussed and resolved at the 9/27-29 meeting

· JT and report back to os

· There are some templates that cannot be cr. Ones that can are (DNR terminate DNR and Secondary release Secondary.
· Completed 11/18/11

Revised 11/29-12/01/11


