[image: image2.png]0

I

0




North American Energy Standards Board

1301 Fannin, Suite 2350, Houston, Texas 77002

Phone:  (713) 356-0060, Fax:  (713) 356-0067, E-mail: naesb@naesb.org


Home Page: www.naesb.org

January 20, 2009
TO:
NAESB Wholesale Gas Quadrant Members and Interested Industry Participants

FROM:
Rae McQuade
RE:
Preparation of the 2009 Annual Plan for the Wholesale Gas Quadrant -- AMENDED
Dear Wholesale Gas Quadrant Members and Interested Parties,

For the development of our WGQ annual plan for 2009, on December 16, 2008, we asked for your input and received two sets of comments, which has been incorporated into the proposed 2009 annual plan.  Comments and suggestions were due on January 16.  The annual plan defines the types of standards development activities that will be undertaken in 2009, and once drafted, will be forwarded to the NAESB Board of Directors, who is responsible for approving the plan and making any needed modifications to the plan to support the organization’s strategies and focus. 

A few development projects have been highlighted in recent conversations and while not identified in comments submitted, can be considered on January 22, when the WGQ EC meets to approve the proposed plan and forward it to the Board for approval.  The intent of the Central Address Repository (reflected in NAESB Standard No. 4.3.18) may be reviewed for possible changes to meet the requirements without continuing a repository.  In other discussions, support of asset management agreements through development of NAESB standards has been raised.  Similarly, a review and consideration of the EDI standards and a replacement with XML has been discussed.  These three items are examples of possible new entries to the 2009 plan.

The WGQ EC has scheduled a conference call on Thursday, January 22 from 2:00 pm to 4:00 pm for review of new entries and completion of the draft plan, after which it will be forwarded to the Board for its approval.  The agenda for this conference call is attached and was attached to the original request for comments on December 16.
We want to thank those who provided comments, and look forward to hearing from you on January 22.  

Best Regards,

Rae 

Rae McQuade

President, NAESB
NAESB WGQ Executive Committee Conference Call Web Cast

Single Topic Session on the 2009 WGQ Annual Plan

Thursday January 22, 2:00 pm to 4:00 pm Central

Meeting Announcement and Draft Agenda 
Conference Calling Information:   Dial In:

866-740-1260

Access Code:
 356-0060

Security Code:  
8035

Web Cast Information:

Link: 

www.readytalk.com

Access Code:
 356-0060

Security Code:  
8035

Notes:



1.  
Please note that if the conference leader has not yet initiated the conference call, you will be placed on music hold until the conference leader starts the conference.
2.  
Please keep your phone on mute (not hold) unless you are speaking.  If you do not have a mute button on your phone, press *6 to mute the call and *7 to unmute the call.  The other participants will appreciate this courtesy, as it will improve the ability of all to hear.
3.
When speaking, please announce yourself and your company as this meeting is transcribed.

4. 
 If you have problems joining a conference or need technical assistance please contact ReadyTalk Customer Care at 1-800-843-9166.

5.  
If you have any questions pertaining to the meeting or its materials, please call the NAESB office at 713-356-0060.

Draft Agenda:
1.    Administrative: Antitrust Guidance, Roll Call, Adoption of Agenda

2. Review and Discussion of Each Comment and Possible Changes to the 2009 Plan (Comments due January 16 and posted)

3. EC Vote to Approve WGQ 2009 Annual Plan as a Recommendation for Board Consideration

4. Adjourn

	NORTH AMERICAN ENERGY STANDARDS BOARD

2008 WGQ Annual Plan Adopted by the NAESB Board of Directors on October 20, 2008 with Changes Proposed by the WGQ EC on November 6, 2008

	Item Description
	Completion

	Assignment


	1.  Damage Reporting for Natural Gas Pipeline Facilities

	
	Review and develop standards as appropriate to support posting of information as noted in Docket No. RM06-18-000, Order No. 682 and Docket No. RM06-18-001, Order No. 682-A.  Review transmission line damage reporting to identify commonality and apply as appropriate.

Status: Underway
	2nd Q, 2009
	Interpretations

	2.  Contracts Activities

	
	a.
	Update ISDA Gas Annex to correspond to the updated NAESB Base Contract for Sale and Purchase of Sale of Natural Gas, dated September 5, 2006.  
Status:  Underway.
	4th Q, 2008
	Contracts 

	
	b.
	Revise the Trading Partner Agreement TPA by removing the Exhibits from the agreement and relegate such information as contained in the Exhibits to operational worksheet(s), (R08015).
Status:  Not Started
	1st Q, 2009
	Joint Retail/WGQ Contracts 

	3.  Gas-Electric Interdependency

	
	Respond to directives of FERC Order No. 698 issued 6-25-07, Docket Nos. RM05-5-001 and RM96-1-027 as related to the NAESB reports submitted in Docket No. RM05-28-000:

	
	a.
	¶ 56 of Order No. 698: “… Under the Commission regulations, the releasing shipper is responsible for clearly setting out the terms and conditions of the release and that would include the means for implementing the formula rate.  This is also an issue on which NAESB can develop standards to ensure that such releases can be processed quickly and efficiently.” (emphasis added)

	
	
	i.)
	Prepare fully staffed recommendation

Status:  Underway.
	4th Q, 2008
	BPS, IR/Tech

	
	b.
	Provide for Enhanced Granularity for Public Utilities in Identifying Critical Operational Flow Orders. (R08020)
Status: Not Started.
	TBD
	BPS jointly with WEQ BPS

	4.  Promotion of a More Efficient Capacity Release Market
	
	

	
	Review FERC Order No. 712 and modify NAESB standards (Docket No. RM08-1-000).

	
	a.
	Develop business practice standards

Status: Underway
	1st Q, 2009
	BPS/Interpretations

	
	b.
	Prepare fully staffed recommendation

Status: Underway
	1st Q, 2009
	BPS, Interpretations, IR and Technical

	5.  Capacity Release EDI Review
	
	

	
	Review capacity release transactions upload and related responses to determine suitability for EDI

	
	a.
	Develop business practice standards

Status: Not Started
	1st Q, 2009
	BPS

	
	b.
	Prepare fully staffed recommendation

Status: Not Started
	TBD
	BPS, IR/Tech

	6.  Customer Security Administration
	
	

	
	Review and develop standards as appropriate to support Customer Security Administration Standards (Comment Submittal, 10-29-07)

Status:  Not started 
	2009
	BPS

	7.  Gas Quality Reporting
	
	

	
	Respond to directives of FERC Docket No. RP07-504-000: 

¶ 10  “… develop a uniform set of standards regarding the posting of rapidly changing gas quality information applicable to those pipelines which are required by their tariffs to do so.” (Docket No. RP07-504-000)

Status:  Underway
	4th Q, 2008
	BPS

	8.  Standards of Conduct
	
	

	
	Review and develop standards, as appropriate, to support posting of standards of conduct information pursuant to Docket No. RM07-1-000, Order No. 717
Status:  Underway
	4th Q, 2008
	BPS

	9.  Electronic Delivery Mechanisms
	
	

	
	Review minimum technical characteristics in Appendices B, C, and D of the WGQ QEDM Manual, and make changes as appropriate. 

Status:  Not Started
	2nd Q, 2009
	EDM

	Program of Standards Maintenance & Fully Staffed Standards Work

	
	Business Practice Requests 
	Ongoing
	Assigned by the EC


	
	Continue review against plan for migration to ANSI ASC X12 new versions as needed and coordinate such activities with DISA.
	Ongoing
	ANSI X12 Subcommittee

	
	Information Requirements and Technical Mapping of Business Practices
	Ongoing
	Assigned by the EC4 

	
	Ongoing Interpretations for Clarifying Language Ambiguities 
	Ongoing
	Assigned by the EC4 

	
	Ongoing Maintenance of Code Values and Other Technical Matters
	Ongoing
	Assigned by the EC4

	Provisional Activities

	
	Respond to requests as received that are related to Docket No. AD06-11-000 (Market Transparency Reporting).



[image: image1]
NAESB 2008 WGQ EC and Subcommittee Leadership: 
Executive Committee:  Jim Buccigross, Chair and Mike Novak, Vice-Chair

Business Practices Subcommittee:  Kim Van Pelt, Valerie Crockett, Steve Abbey and Richard Smith

Information Requirements Subcommittee:  Dale Davis

Technical Subcommittee:  Mike Stender
Contracts Subcommittee:  Keith Sappenfield

Electronic Delivery Mechanism Subcommittee:  Leigh Spangler, Christopher Burden

Interpretations Subcommittee:  Paul Love
Joint WEQ/WGQ e-Tariff Subcommittee:  Keith Sappenfield, Jane Daly

Interpretations Subcommittee





The translation of business practices to usable uniform business transactions is accomplished through the definition of information requirements for the data, and mapping of that data into specific electronic transactions.  This translation is performed by IR and Technical subcommittees and completes the standards development process, often referred to as “full staffing.”  Both IR and Technical work in tandem to complete this crucial technical implementation activity.  Until these steps have been completed, the process is incomplete, and in many cases, the business practices cannot be used.





Practices


Development





Task Forces & Working Groups





Technical


Implementation





ANSI X12 Subcommittee





Electronic Delivery Mechanism Subcommittee (EDM)








Technical Subcommittee





Information Requirements Subcommittee (IR)








Joint WEQ/WGQ e-Tariff Subcommittee





Contracts Subcommittee





Business Practices Subcommittee (BPS)





Wholesale Gas Quadrant


Executive Committee (WGQ EC)














End Notes WGQ 2009 Annual Plan:


� Dates in the completion column are by end of the quarter for completion by the assigned committee.  The dates do not necessarily mean that the standards are fully staffed to be implementable by the industry, and/or ratified by membership.  If one item is completed earlier than planned, another item can begin earlier and possibly complete earlier than planned.  There are no begin dates on the plan.


� The assignments are abbreviated.  The abbreviations and committee structure can be found at the end of the annual plan document.


� The EC assigns maintenance of existing standards on a request-by-request basis.





