##### January 12, 2016

TO:	NAESB Board of Directors, Gas-Electric Harmonization (GEH) Forum and Interested Parties

FROM:	NAESB Office

RE:	Timeline to Address 2016 WEQ Annual Plan Item 7.a & 2016 WGQ Annual Plan Item 3.a – Updated January 19, 2016

Dear Board Members, Forum Participants and Interested Parties,

Please find below a timeline that would support the development of potential solutions in response to 2016 WEQ Annual Plan Item 7.a and 2016 WGQ Annual Plan Item 3.a for board consideration.

| Timeline -- Schedule of Meetings and Deliverables |
| --- |
|  | Date/Time | Committee & Meeting | Deliverables |
|  | January 25, 2016 - 10:00 am to 11:00 am Central | Conference Call GEH Forum – Organizational & Informational | Administrative Session |
|  | February 1, 2016 | Inform NAESB office of intent to submit presentations |  |
|  | February 8, 2016 | Presentations forwarded to the NAESB office | Presentations posted on the NAESB web site |
|  | February 18, 2016 – 8:00 am to 5:00 pm Central February 19, 2016 - 8:00 am to 2:00 pm Central | GEH Forum face to face meeting (1.5 day meeting) in Houston, TX at the Doubletree Downtown Hotel | Review all presentations with time allotted for questions and answers. Presentations will provide education on the current process, identification of issues and potential solutions within the bounds of the request of the FERC in Order No. 809 |
|  | March 7, 2016 – 8:00 am to 5:00 pm Central March 8, 2016 - 8:00 am to 2:00 pm Central | GEH Forum face to face meeting (1.5 day meeting) in Houston, TX at the Hilton Americas | Discussion of presentations and potential solutions |
|  | March 21, 2016 – 8:00 am to 5:00 pm Central March 22, 2016 - 8:00 am to 2:00 pm Central | GEH Forum face to face meeting (1.5 day meeting) in Houston, TX at the Hilton Americas | Summation of potential solutions |
|  | April 3, 2016 | GEH Forum Report developed by the GEH Forum co-chairs and NAESB staff based upon GEH Forum discussion record | GEH Forum Report posted to the NAESB website |
|  | April 7, 2016 – 9:00 am to 1:00 pm Central | NAESB Board of Directors Meeting | The GEH Forum Report will be presented to the NAESB Board of Directors for further direction |
|  | Week of April 11th | Status report to Commission | A status report including the direction determined by the NAESB Board of Directors will be filed with the Commission. |