##### January 23, 2009

TO:	NAESB Wholesale Electric Quadrant EC Members and Interested Industry Participants

FROM:	Rae McQuade

RE:	2009 Annual Plan for the Wholesale Electric Quadrant

Dear Wholesale Electric Quadrant EC Members and Interested Parties,

The Wholesale Electric Quadrant Executive Committee met on January 23 and voted unanimously to support the attached 2009 annual plan.  The WEQ EC will have another opportunity to modify this plan on February 3 before it is forwarded to the Board for its consideration and approval.

Many thanks go to all who contributed to this document.  We look forward to hearing from you on February 3 at the upcoming WEQ EC meeting.  Should you have any questions or need additional information, do not hesitate to contact the NAESB office at 713-356-0060 or vthomason@naesb.org.

Best Regards,

Rae

Rae McQuade

President, NAESB

| NORTH AMERICAN ENERGY STANDARDS BOARD 2009 WEQ Annual Plan Approved by the WEQ EC on January 23, 2009 |
| --- |
|  | Item Description | Completion | Assignment |
| 1 | Develop business practices standards as needed to complement reliability standards |
|  | Develop business practice standards to support and complement NERC reliability standards, NERC policies and NERC standards authorization requests (SARs) using the NERC/NAESB Coordination Joint Standards Development Process as appropriate. Current NAESB activities underway to develop business practice standards that are supportive of this annual plan item are: |
|  | a) | Develop business practices to support Coordinate Interchange – R05020 “Include a guideline for rounding schedules with partial MWh's in the coordinate interchange business practice WEQ BPS-002-000” the rounding standard recommendation Status: Underway | 3rd Q, 2009 | JISWG |
|  | b) | Continuous support of TLR Procedure in alignment with NERC efforts on TLR Phase II and Phase III development. |
|  |  | i) | Parallel Flow Visualization/Mitigation for Reliability Coordinators in the Eastern Interconnection. Note: Activity is dependent on NERC approval of SAR expected in 2nd Q, 2009. Upon approval of the SAR and NAESB action on this item, consideration should be given to provisional item 4. Status: Not Started | 4th Q, 2009 | BPS |
|  |  | ii) | Update WEQ-008 Appendix D to include the Market Flow Threshold Percentage recommended by NERC working group/task force Status: Not Started (dependent on successful field test - expected Oct. 2009) Upon receipt of recommendation, completion date may be adjusted. | 4th Q, 2009 | BPS |
|  | c) | Conduct analysis as to whether standards can be developed which outline a standardized process for the coordination and execution of emergency energy schedules. These would be complementary standards to EOP-002-2 Requirements R4 and R6 (SRS Analysis of EOP-002-2 R4 & R6) Status: Completed and as a result item (3)(a)(viii) has been added to the plan | 1st Q, 2009 | JISWG |
|  | d) | Time Error and Inadvertent (BAL-004 and BAL-006) Coordination with NERC Status: Not Started (upon initiation of this item by NAESB. a completion date will be determined) | 2009 | TIMTF |
|  | e) | DCS and AGC (BAL-002 and BAL-005) Coordination with NERC Status Not Started (upon initiation of this item by NAESB, a completion date will be determined) | 2009 | BPS |
|  | f) | Develop complementary standards that align with NERC Project 2008-01 Voltage and Reactive Control Status: Not Started (upon initiation of this item by NAESB, a completion date will be determined) | 2009 | BPS |
| 2 | Develop business practice standards in support of the FERC RM05-25-000 and RM05-17-000 (OATT Reform) |
|  | a) | Develop version 2 business practice standards to better coordinate the use of the transmission system among neighboring transmission providers. Such business practice standards would be based on recommendations from NERC's Long Term ATC/AFC Task Force and would involve revised procedures for the ATC calculation and/or revised protocols as determined by the final order. Status: Underway Development is using joint standards development process with NERC. Request R050004 was expanded to include the Order No. 890 (Docket Nos. RM05-25-000 and RM05-17-000) and Order No. 890-A (Docket Nos. RM05-17-001, 002 and RM05-25-001, 002), “Preventing Undue Discrimination and Preference in Transmission Services”, issued April 11, 2007). |
|  |  | i) | Group 3: Network Service On OASIS |
|  |  |  | Use of OASIS to Make Electronic Requests to Designate and Terminate Network Resource Status: Underway | 3rd Q, 2009 | ESS/ITS |
|  |  |  | Ability to Query Requests to Designate and Terminate Network Resources and Allow for Queries of All Information Provided with Designation Requests Status: Underway | 3rd Q, 2009 | ESS/ITS |
|  |  |  | Masking of Designated Network Resource Operating Restrictions and Generating Cost Information Status: Underway | 3rd Q, 2009 | ESS/ITS |
|  |  |  | Procedural Requirements for Submitting Designations over new OASIS Functionality Status: Underway | 3rd Q, 2009 | ESS/ITS |
|  |  |  | Specify How Designated Network Service Informational Postings are Posted on OASIS Status: Underway | 3rd Q, 2009 | ESS/ITS |
|  |  |  | Develop standards for the treatment of OASIS Requests when the Customer Fails to Provide the Necessary Attestation Status: Underway | 3rd Q, 2009 | ESS/ITS |
|  |  |  | Procedural Requirements for Submitting Both Temporary and Indefinite Terminations of Network Resources Status: Underway | 3rd Q, 2009 | ESS/ITS |
|  |  |  | Procedures for Submitting and Processing Requests for Concomitant Evaluations of Transmission Requests and Temporary Terminations Status: Underway | 3rd Q, 2009 | ESS/ITS |
|  |  | ii) | Group 4: Pre-Emption; Request No. R05019; and Revisions to Standard 9.7 |
|  |  |  | Pre-Emption Status: Not Started | 4th Q, 2009 | ESS/ITS |
|  |  |  | Request No. R05019 Status: Not Started | 4th Q, 2009 | ESS/ITS |
|  |  |  | Modify WEQ-001-9.7 Rollover Rights for Redirect on a Firm Basis Status: Underway | 1st Q, 2009 | EC Task Force, ESS/ITS |
|  |  | iii) | Group 5: Paragraph 1377 |
|  |  |  | Paragraph 1377 Status: Not Started | 4th Q, 2009 | ESS/ITS |
|  |  |  | Re-Bid Of Partial Service across Multiple Transmission Providers’ Systems Status: Not Started | 4th Q, 2009 | ESS/ITS |
|  |  | iv) | Group 6: Miscellaneous (Paragraphs 1390 and 1627 of Order 890) |
|  |  |  | Paragraph 1390 of Order 890 Status: Not Started | 4th Q, 2009 | ESS/ITS |
|  |  |  | Paragraphs 1627 of Order 890 Status: Not Started | 4th Q, 2009 | ESS/ITS |
|  |  |  | Redispatch Cost Posting to allow for posting of third party offers of planning redispatch services. Status: Not Started | 4th Q, 2009 | ESS/ITS |
|  | b) | Develop the needed business practices as companion to the NERC standards for ATC related efforts |
|  |  | i) | Develop standards to support existing Request No. R05004. |  |  |
|  |  |  | 1. The processing of transmission service requests, which use TTC/ATC/AFC, in coordination with NERC changes to MOD 001 where the allocation of flowgate capability based on historical Network Native Load impacts the evaluation of transmission service requests, requiring the posting of those allocation values in conjunction with queries of service offerings on OASIS Status: Underway | 3rd Q, 2009 | ESS/ITS |
| 3 | Develop business practices standards to improve the current operation of the wholesale electric market and develop and maintain business practice and communication standards for OASIS and Electronic Scheduling |
|  | a) | Develop and/or maintain business practice standards as needed for OASIS and electronic scheduling. Specific items to address include: |
|  |  | i) | Network Services: Determine and develop needed business practice standards or other support is needed to support use of OASIS for Network Service transactions (R04006E). (Related to AP 2(a)(iii)) Status: Underway | 3rd Q, 2009 | ESS/ITS |
|  |  | ii) | Registry (TSIN): Determine and develop needed business practice standards to support the registry functions currently supported by NERC (R04037, R06027). |
|  |  |  | 1) | Work with the NAESB counsel to develop a confidentiality agreement, (R07013) Status: Underway | 2nd Q, 2009 | BPS |
|  |  |  | 2) | Transition the TSIN Registry from NERC to NAESB as the enhanced Electric Industry Registry (EIR), (R06027). Status: Underway | 4th Q, 2009 | NAESB/NERC Administration, JISWG |
|  |  | iii) | Document procedures used to implement the displacement/interruption terms of the Pro Forma tariff (R05019). Status: Not Started | 4th Q, 2009 | ESS/ITS |
|  |  | iv) | Make remaining incremental enhancements to OASIS as an outgrowth of the NAESB March 29, 2005 conference on the future of OASIS (R05026). Scoping statement completed by SRS and assignments made to BPS and ESS/ITS. |
|  |  |  | 1) | Eliminate Masking of TSR tag source and sink when requested status is denied, withdrawn refused, displaced, invalid, declined, annulled or retracted Status: Not Started | 4th Q, 2009 | ESS/ITS |
|  |  |  | 2) | Initiate standard that eliminates the disparity of posting “sensitive” information. This standard should also include procedures of user certification that allows access to this class of information. Status: Underway (upon further development of this item by NAESB, a completion date will be determined) | 2010 | ESS/ITS |
|  |  |  | 3) | Enhance the TSR result postings to allow showing of (i) limiting transmission elements and (ii) available generation dispatch options that would allow acceptance of reservation request. Status: Not Started (upon initiation of this item by NAESB, a completion date will be determined) | 2010 | ESS/ITS |
|  |  | v) | Develop, coordinate inoperability testing, and implement e-Tag version 1.8.1 Status: Underway | 4th Q, 2009 | JISWG |
|  |  | vi) | Transition e-Tag Specification and schema to NAESB Status: Underway | 1st Q, 2009 | JISWG |
|  |  | vii) | Review and correct the WEQ-004 Coordinate interchange Business Practice Standard as noted during the development of the e-Tag 1.8 development process. Status: Underway | 4th Q, 2009 | JISWG |
|  |  | viii) | Review and correct WEQ-004 Coordinate Interchange Business Practice Standard as needed based on activities in NERC Project 2008-12, Coordinate Interchange Standards Revisions and supporting EOP-002-2 R4 and R6. [note: this is a new item] Status: Not started – dependent on NERC activity (upon initiation of this item by NAESB, a completion date will be determined) | 2010 | JISWG |
|  | b) | Develop and/or maintain standard communication protocols and cyber-security business practices as needed. |
|  |  | i) | Develop PKI certification program for e-Tag and OASIS Status: Not Started (upon initiation of this item by NAESB, a completion date will be determined) | 2009 | Board Cert. Prgm Comm |
|  |  | ii) | Develop PKI standards for OASIS. Status: Not Started (upon initiation of this item by NAESB, a completion date will be determined) | 2009 | ESS/ITS |
|  |  | iii) | Develop PKI Standards for e-tagging (Develop Implementation Plan). Status: Underway (upon further development of this item by NAESB, a completion date will be determined) eTagging items are linked to the transition of the Registry from NERC to NAESB. | 2nd Q, 2009 | JISWG |
|  | c) | Develop needed business practice standards for organization/company codes for NAESB standards – and address current issues on the use of DUNs numbers. Status: Underway (upon further development of this item by NAESB, a completion date will be determined) Common code usage is linked to the transition of the Registry from NERC to NAESB | 2009 | NAESB Staff with WEQ support |
|  | d) | Develop business practice standards in support of FERC Order No. 717 Status: Not Started (upon initiation of this item by NAESB, a completion date will be determined) | 2009 | BPS |
| 4 | Review and develop business practices standards to Demand Response, Demand Side Management and Energy Efficiency Programs |
|  | Review and develop needed model business practices for a standardized method for quantifying benefits, savings, cost avoidance and/or the reduction in energy demand and usage derived from the implementation of demand side management and energy efficiency programs. This effort will include demand side response, energy efficiency programs and metering, including the 'curtailment service provider' program. |
|  | a) | Develop matrix and business practice standards for measurement and verification for demand response programs in ISO/RTO footprint areas. Status: Completed (examples still to be provided) | 4th Q, 2008 | WEQ Section of the Joint WEQ/REQ DSM Subcommittee |
|  | b) | Develop preamble for business practice standards for measurement and verification for demand response and energy efficiency programs. Status: Underway | 2nd Q, 2009 | Joint WEQ/Retail DSM-EE Subcommittee |
|  | c) | Develop glossary for business practice standards Status: Underway | 2nd Q, 2009 | Joint WEQ/Retail DSM-EE Subcommittee |
|  | d) | Support retail development of matrix and model business practice standards for measurement and verification for demand response programs Status: Underway | 2nd Q, 2009 | Retail Section of Joint WEQ/Retail DSM-EE Subcommittee |
|  | e) | Develop business practice standards to measure and verify energy reductions that are made to comply with a Renewable Portfolio Standard that included energy efficiency or a stand-alone Energy Efficiency Portfolio Standard. Status: Not Started (Scope to be initiated in 2nd Q, 2009, after which a completion date will be set) | Phase 2 | WEQ Section/Joint WEQ/Retail DSM-EE Subcommittee |
|  | f) | Develop business practice standards to factor Demand Control and Energy Efficiency programs into reliability / supply decisions at the wholesale level for generation and transmission planning and operations in ISO/RTO footprint areas. Status: Not Started (Scope to be initiated in 2nd Q, 2009, after which a completion date will be set) | Phase 2 | WEQ Section/Joint WEQ/Retail DSM-EE Subcommittee |
|  | g) | Develop business practice standards for cap and trade programs for green house gas Status: Not Started (Scope to be initiated in 2nd Q, 2009 at the earliest. Upon conclusion of the scoping statement it will be determined whether NAESB standards development is appropriate) | Phase 2 | Joint WEQ/Retail DSM-EE Subcommittee |
| 6 | Maintain existing body of Version 2 standards |
|  | a) | Make consistency changes to Version 1.0 standards as directed by the WEQ Leadership Committee on December 12, 2007 (R08001 – BPS, ESS/ITS, R08002 - ESS/ITS, R08003 - ESS/ITS - BPS, R08004, R08005 - ESS/ITS) |
|  |  | 1) | OASIS Consistency Changes (R08001, R08002, R08003, R08005) Status: Not Started (upon initiation of this item by NAESB, a completion date will be determined) | 2009 | ESS/ITS |
|  |  | 2) | Gas / Electric Communication Consistency Changes (R08004) Status: Underway | 2nd Q, 2009 | BPS |
|  | b) | Modify NAESB definitions to address internal inconsistencies and inconsistencies with the NERC glossary. Revise existing NAESB glossary/definition of terms to be applicable to entire set of WEQ Business Practices. (http://www.naesb.org/pdf3/weq_ec051308w3.doc) Status: Underway Subcommittee co-chairs are developing WEQ-000 Definition of Terms/Acronyms to replace definitions being included in each NAESB Business Practice. | 2nd Q, 2009 | BPS/ESS/ITS/SRS Co-chairs |
|  | c) | Develop standards to allow for registered Market Operators to request changes to the Market Level profile of Implemented Interchange (R06006) Status: Complete | 1st Q, 2009 | JISWG |
|  | d) | Consistent with ¶51 of FERC Order No. 890-A, add AFC and TFC values to the “System_Attribute” data element of the NAESB Standard WEQ-003: OASIS S&CP Data Dictionaries. (R08011) Status: Not Started This Standards Request was assigned to the ESS/ITS in May 2008. | 3rd Q, 2009 | ESS/ITS |
|  | e) | Provide for Enhanced Granularity for Public Utilities in Identifying Critical Operational Flow Orders. (R08020) Status: Not Started. This Standards Request was assigned to the BPS in August 2008 (upon initiation of this item by NAESB, a completion date will be determined) | 2009 | BPS jointly with WGQ BPS |
|  | f) | Synchronize Bidding Credit Requirements for FTR, TCC and CRR (R08025) Posting of collateral is an important issue for financial marketers. Most financial marketers and smaller entities are required to post cash for FTR transactions, while most utilities post unsecured credit. Therefore, the timing for posting collateral is especially crucial to financial marketers. There are two posting periods for FTRs: 1. The Bidding Requirement: Credit must be posted with FTR bids and these monies are held until bids are cleared. 2. The Holding Requirement: After bids are cleared and FTRs awarded, collateral is required for the amount of time the FTR is active. Status: Not Started (upon initiation of this item by NAESB, a completion date will be determined) | 2009 | SRS (Scoping) |

| NORTH AMERICAN ENERGY STANDARDS BOARD 2009 WEQ Annual Plan Approved by the WEQ EC on January 23, 2009 |
| --- |
| PROVISIONAL ITEMS |
| 1 | Develop and or modify business practices related to support of NERC effort on the NERC Resources and Transmission Adequacy (Project 2009-05 Resource Adequacy Assessment). |
| 2 | Develop business practices for allocating capacity among requests received during a submittal window Order 890-A (Docket Nos. RM05-17-001, 002 and RM05-25-001, 002 - Paragraph 805). |
| 3 | Determine any needed NAESB action in support of the Interchange Distribution Calculator (IDC) and develop any necessary standards. |
| 4 | Prepare recommendations for future path for TLR (equity concerns) in concert with NERC, which may include alternative congestion management procedures. Work on this activity is dependent on completing 2009 WEQ Annual Plan 1.c.i (Parallel Flow Visualization/Mitigation for Reliability Coordinators in the Eastern Interconnection). |

NAESB WEQ EC and Subcommittee Leadership:

Executive Committee:  Kathy York (WEQ EC Chair) and TBA (WEQ EC Vice Chair)

Standards Review Subcommittee:  Narinder Saini, Ed Skiba

Interpretations Subcommittee:  Robert Schwermann

Business Practices Subcommittee & Task Forces: Jim Busbin (TLR), Ed Skiba

Electronic Scheduling Subcommittee/Information Technology Subcommittee & Task Forces: Paul Sorenson, J.T. Wood, Marcie Otondo

Joint Interchange Scheduling Working Group (JISWG):  Bob Harshbarger (NAESB), Jim Hansen (NERC)

e-Tariff Joint WEQ/WGQ Subcommittee (e-Tariff):  Jane Daly (WEQ), Keith Sappenfield (WGQ)

DSM-EE Joint Retail/WEQ Subcommittee: Ruth Kiselewich and David Koogler (Retail), Roy True and Paul Wattles (WEQ)

# Endnotes

End Notes WEQ 2009 Annual Plan:

Dates in the completion column are by end of the quarter for completion by the assigned committee.  The dates do not necessarily mean that the standards are fully staffed to be implementable by the industry, and/or ratified by membership.  If one item is completed earlier than planned, another item can begin earlier and possibly complete earlier than planned.  There are no begin dates on the plan.

The assignments are abbreviated.  The abbreviations and committee structure can be found at the end of the annual plan document.

For additional information, please see comments submitted by PJM and MISO for this Annual Plan Item:  http://www.naesb.org/pdf3/weq_aplan102907w1.pdf.

# Text boxes

Business Practices Subcommittee (BPS)

DSM-EE Retail/WEQ Subcommittee

E-Tariff Joint WEQ/WGQ Subcommittee

Development

Task Forces & Working Groups

Scoping

Joint Interchange Scheduling Working Group

(JISWG)

Information Technology Subcommittee (ITS)

Electronic Scheduling Subcommittee (ESS)

Interpretations Subcommittee

Standards Review Subcommittee (SRS)

Wholesale Electric Quadrant

Executive Committee (WEQ EC)