| NORTH AMERICAN ENERGY STANDARDS BOARD Proposed 2010 Annual Plan for the Wholesale Gas Quadrant To Be Presented to the NAESB Board of Directors on December 10, 2009 |
| --- |
| Item Description | Completion | Assignment |
| 1. Gas-Electric Interdependency |
|  | Respond to directives of FERC Order No. 698 issued 6-25-07, Docket Nos. RM05-5-001 and RM96-1-027 as related to the NAESB reports submitted in Docket No. RM05-28-000: |
|  | a. | Provide for Enhanced Granularity for Public Utilities in Identifying Critical Operational Flow Orders. (R08020) Status: Underway | 4th Q, 2009 | BPS, IR/Tech jointly with WEQ BPS |
| 2. Promotion of a More Efficient Capacity Release Market |  |  |
|  | Review FERC Order Nos. 712 and 712A and modify NAESB standards as appropriate (Docket Nos. RM08-1-000, RM08-1-001). |
|  | a. | Review recent FERC order on flow-through of Discounted or Negotiated Rates (RP09-70 et al, October 15, 2009) and develop business practice standards as appropriate Status: Not Started | 2nd Q, 2010 | BPS/Interpretations |
| 3. Capacity Release EDI Review |  |  |
|  | Review capacity release transactions upload and related responses to determine suitability for EDI |
|  | a.. | Develop Business Practice Standards as appropriate Status: Underway | 4th Q, 2009 | BPS |
|  | b. | Prepare fully staffed recommendation Status: Not Started (Adjustments may be made to Completion Dates based on report from Item 3.a) | 3rd Q, 2010 | BPS, IR/Technical |
| 4. Customer Security Administration |  |  |
|  | Review and develop standards as appropriate to support Customer Security Administration Standards (Comment Submittal, 10-29-07) Status: Not started (Scoping to take place 1st Q, 2010 after which a Completion Date will be set) | 2010 | BPS |
| 5. Electronic Delivery Mechanisms |  |  |
|  | Review minimum technical characteristics in Appendices B, C, and D of the WGQ QEDM Manual, and make changes as appropriate. Status: Not Started | 3rd Q, 2010 | EDM |
| 6. FERC Strategic Plan FY2009-2014 |
|  | a. | For the FERC Strategic Plan, under the section “Promote efficient design and operation of natural gas facilities”, review and develop standards as needed to support EBB posting requirements regarding waste heat feasibility (NAESB Standard No. 4.2.23) | 2010 | BPS |
| 7. Common Codes |
|  | a. | Review common code specifications for common location codes and determine if changes are necessary to the existing specifications to support both intrastate and interstate pipelines | 4th Q, 2010 | BPS |
| Program of Standards Maintenance & Fully Staffed Standards Work |

|  | Business Practice Requests | Ongoing | Assigned by the EC |
| --- | --- | --- | --- |
|  | Continue review against plan for migration to ANSI ASC X12 new versions as needed and coordinate such activities with DISA. | Ongoing | ANSI X12 Subcommittee |
|  | Information Requirements and Technical Mapping of Business Practices | Ongoing | Assigned by the EC3 |
|  | Interpretations for Clarifying Language Ambiguities | Ongoing | Assigned by the EC3 |
|  | Maintenance of Code Values and Other Technical Matters | Ongoing | Assigned by the EC3 |
|  | Maintenance of Contracts Standards | As Requested | Contracts Subcommittee |
|  | Maintenance of eTariff Standards | As Requested | Assigned by the EC3 |
| Provisional Activities |
|  | Review and develop standards as needed, related to Docket No. RM09-2-000, (Contract Reporting Requirements of Intrastate Natural Gas Companies). |

NAESB 2009 WGQ EC and Subcommittee Leadership:

Executive Committee:  Jim Buccigross, Chair and Mike Novak, Vice-Chair

Business Practices Subcommittee:  Kim Van Pelt, Valerie Crockett, Steve Abbey and Richard Smith

Information Requirements Subcommittee:  Dale Davis

Technical Subcommittee:  Mike Stender, Kim Van Pelt

Contracts Subcommittee:  Keith Sappenfield

Electronic Delivery Mechanism Subcommittee:  Leigh Spangler, Christopher Burden

Interpretations Subcommittee:  Paul Love

Joint WEQ/WGQ e-Tariff Subcommittee:  Keith Sappenfield, Jane Daly

# Endnotes

End Notes, WGQ 2010 Annual Plan:

Dates in the completion column are by end of the quarter for completion by the assigned committee.  The dates do not necessarily mean that the standards are fully staffed to be implementable by the industry, and/or ratified by membership.  If one item is completed earlier than planned, another item can begin earlier and possibly complete earlier than planned.  There are no begin dates on the plan.

The assignments are abbreviated.  The abbreviations and committee structure can be found at the end of the annual plan document.

The EC assigns maintenance of existing standards on a request-by-request basis.

# Text boxes

Interpretations Subcommittee

The translation of business practices to usable uniform business transactions is accomplished through the definition of information requirements for the data, and mapping of that data into specific electronic transactions.  This translation is performed by IR and Technical subcommittees and completes the standards development process, often referred to as “full staffing.”  Both IR and Technical work in tandem to complete this crucial technical implementation activity.  Until these steps have been completed, the process is incomplete, and in many cases, the business practices cannot be used.

Practices

Development

Task Forces & Working Groups

Technical

Implementation

ANSI X12 Subcommittee

Electronic Delivery Mechanism Subcommittee (EDM)

Technical Subcommittee

Information Requirements Subcommittee (IR)

Joint WEQ/WGQ e-Tariff Subcommittee

Contracts Subcommittee

Business Practices Subcommittee (BPS)

Wholesale Gas Quadrant

Executive Committee (WGQ EC)