Intended Audience: Information Technology (IT) teams responsible for implementing changes to system security configurations. Actions Requested - Share this communication internally within your organization with technical contact(s) who manage the configuration of desktops/laptops and server applications that are used to connect to PJM’s applications. - Verify clients (browser or browserless) support TLS 1.3 and Hybrid Key Exchange. - Review the TLS 1.3 Transition Guide. TLS is the most widely deployed security protocol that encrypts data transmitted between two endpoints, mostly common when loading websites over HTTPS. Recent advancements in quantum computing indicate that the cryptographic algorithms traditionally used in TLS connections can be easily broken by quantum computers. Such quantum computers may be available to threat actors as early as 2029. To mitigate the quantum computing threat on encryption, PJM will enable TLS 1.3 and Hybrid Key Exchange across all PJM web applications. This transition to Post Quantum Cryptography (PQC) will ensure that stakeholder data remains secure in a post-quantum era. What is the timeline for enabling Post Quantum Cryptography? PJM has prepared the following list of key milestones and dates, subject to stakeholder readiness and technology support: Milestone; Planned Date. Begin enabling TLS 1.3 + Hybrid Key Exchange on Train applications; Q3 2026. Begin enabling TLS 1.3 + Hybrid Key Exchange on Production applications; Q1 2027. Begin disabling TLS 1.2 on Train applications; Q4 2027. Begin disabling TLS 1.2 on Production applications; Q1 2028. Complete disabling TLS 1.2 on Production applications; TBD. TLS 1.2 will remain enabled in parallel with TLS 1.3 throughout a transition period to ensure zero operational impact. Stakeholders can continue to use TLS 1.2 to connect to PJM applications while enabling TLS 1.3 and validating support on client systems. Disablement of TLS 1.2 will follow pending sufficient validation and stakeholder readiness. PJM is requesting you share this communication internally within your organization to technical contact(s) who manage the setup and configuration of your desktops/laptops and server applications that are used to connect to PJM’s applications. We have prepared the TLS 1.3 Transition Guide, which provides guidance that technical contacts can use to verify client support for TLS 1.3 and Hybrid Key Exchange. Key Messages - PJM works hard to ensure the security of PJM stakeholders’ information and aims to create as little disruption as possible for those who do business with us. - PJM will enable support for TLS 1.3 while keeping TLS 1.2 enabled. TLS 1.2 will eventually be disabled so that all connections use quantum-safe cryptographic algorithms. - Stakeholders may need to update clients to support TLS 1.3 and gain the benefits of quantum resistant security.​​​​​​. If you have any questions regarding this communication, please contact PJM’s Member Relations or (610) 666-8980. Stay Informed - Upcoming Changes – latest information about upcoming changes to PJM’s websites and tools - Tech Change Forum – attend monthly meetings to get latest details and provide feedback. This has been sent to: Account Manager, TechNotify. ​​​; Was this email helpful?; ¦ Manage Preferences. ​​​​​​..

© 1999-2026, All rights reserved. Member Relations: (610) 666 8980 ¦ (866) 400 8980 This email was sent to: dick@reliableenergyanalytics.com Email not displaying properly, view it in a browser. This e-mail communication and any attachments hereto are intended only for use by the addressees named herein and may contain legally privileged and/or confidential information. Please notify the sender immediately by email if you have received this email by mistake and permanently delete all copies of this email from your computer system. Any dissemination, distribution or copying of this e-mail and any attachments hereto is strictly prohibited. Email transmission cannot be guaranteed to be secure or error-free, as information could be intercepted, corrupted, lost, destroyed, arrive late or incomplete, or contain viruses. PJM, therefore, accepts no liability for the content of this email, or for the consequences of any actions taken on the basis of the information provided, unless that information is subsequently confirmed in writing. If verification is required, please request a hard-copy version..